STATE OF VERMONT

PUBLIC SERVICE BOARD

#### Docket No. 6860

Petitions of Vermont Electric Power            )

Company (VELCO) and Green Mountain   )

Power Corporation (GMP) for certificate    )

of public good, pursuant to 30 V.S.A.           )

Section 248, authorizing VELCO to             )

construct the so-called Northwest Vermont )

Reliability Project                                           )

INITIAL BRIEF OF THE CONSERVATION LAW FOUNDATION

The Conservation Law Foundation (CLF) respectfully submits the following proposed findings of fact and legal argument, and requests that the Public Service Board adopt these findings and issue an order denying the petitions in this matter.

Introduction and Summary of Argument

Despite months of hearings, mountains of exhibits, and scores of motions, VELCO’s request for a Certificate of Public Good for all nine elements of the Northwest Reliability Project (NRP) should be readily denied.  VELCO has proposed an enormous transmission expansion project that the State of Vermont does not need in its entirety, and that would foreclose an aggressive pursuit of cost-effective energy savings from energy efficiency and demand response. Based on the record evidence, 30 V.S.A. § 248 requires that the Board refuse to issue a Certificate of Public Good for the NRP.

VELCO failed to meet its statutory burden on numerous issues. Nor has VELCO’s failure been cured by the efforts of the Department of Public Service (DPS), through their witnesses, to make a showing in support of the NRP that VELCO failed to make.  Even together, the two parties’ case fails to overcome major statutory shortcomings.

VELCO proposes a solution to Northwest Vermont’s reliability problem that represents a “transmission only” approach.  The Board cannot accept this solution because other, more cost-effective alternatives are available.

The evidence establishes that load reductions from distributed resources – investments in end-use energy efficiency, load management, and local generating units – can delay, and potentially avoid, the need for at least the major elements of the NRP, such as the 345 kV line from West Rutland to New Haven, while reducing total societal costs.  In fact, according to VELCO’s own analysis, the 345 kV line and Second Statcom can be deferred well beyond 2012 by load reductions from DSM measures alone, identified by VELCO’s own consultant as both cost effective and achievable in two inner zones of Northwest Vermont, under either the DPS 2002 forecast or NEPOOL’s 50/50 updated 2003 forecast.  However, VELCO failed to take any actions to implement the distributed resource measures that its analysis shows to be the least cost solution.   Most notably, VELCO refuses to solicit proposals or pursue cost recovery for investments in distributed resources, and takes the position that it has no direct responsibility for implementing a non-transmission solution – a position contrary to Board precedent and state law.

Thus, the evidence in the record demonstrates that there is a cost effective demand-side resource alternative that, if undertaken by VELCO and its utility owners, could address Vermont’s reliability problems, without the need for major elements of the NRP, and with greater net societal benefits.  The record also establishes that VELCO chose not to examine any non-transmission alternatives to the 115 kV element of the project at all. Therefore VELCO has failed to demonstrate that this element is the least cost alternative.   Finally, the record is void of information to establish that the societal costs of the NRP justify the unquantified benefits that VELCO speculates will result from immediate compliance with the NEPOOL reliability criteria. While the Northwest Vermont system may be deficient under the so-called second contingency standard recommended by NEPOOL, the costs of outages and of customers losing service has not been quantified in real dollars.  Moreover, immediate implementation of targeted, cost effective DSM and load management would lessen the likelihood of customers losing service. With regard to the NRP’s environmental impact, there is a substantial lack of data and analysis concerning wetland, water, historic property, property value, land use, and tourism impacts.  Although VELCO contends that these adverse impacts can be mitigated, the cost of such mitigation is unknown, and the ultimate impacts therefore cannot be measured.

Each of these reasons constitutes an independent statutory basis to reject the petitions. The evidence does not support affirmative findings on need, economic benefit, or least cost criteria required under 30 V.S.A. § 248.  Taken together, these are overwhelming grounds for rejection of the NRP. This is particularly so because VELCO has presented a “take it or leave it” proposal to the Board. If the Board must either approve the entire NRP as proposed, or approve nothing at all, the Board must deny the petitions.

Nevertheless, should the Board find that some elements of the NRP are needed to address reliability needs and that VELCO’s delay in pursuing distributed resource alternatives has precluded a non-transmission approach to ameliorate immediate load demand problems, the Board should not approve the 345 kV line, 115 kV line and STATCOM at the Granite substation. Instead, the Board should direct VELCO and its owners to pursue and implement distributed resources and more modest transmission options.  The Board should order VELCO and the DPS to immediately solicit proposals for distributed resources in Northwest Vermont and to pursue cost recovery at NEPOOL and through local tariffs. And the Board should order VELCO to integrate least cost planning in its future transmission planning and coordinate with the distributed utility planning efforts pending in Vermont.  Finally, the Board should require VELCO and its owners to periodically report and demonstrate their coordination and progress in identifying and acquiring distributed resources.

Argument

- The Proposal Before the Board

- The NRP involves three new transmission line expansions – a new 35.5 mile West Rutland to New Haven 345 kV line, a new 27.1 mile New Haven to Queen City 115 kV line, and the reconductoring of the existing Granite to Barre 115 kV line.  It also consists of equipment additions and upgrades at nine existing VELCO substations and at four GMP substations.  The NRP will make the Vermont transmission system reliable up to 1200 MW.  Dunn pf. at 7-12.

- Currently, Northwest Vermont’s peak load (representing about 50% of Vermont’s peak load) is served via four 115 kV lines that supply the northwestern section of the state: the 115 kV transmission line between Highgate and Essex, the 115 kV transmission line between the Granite and Essex substations, the 115 kV line between Essex and Williston substations, and the 115 kV line from the Sand Bar substation to the Essex substation, which is the interconnection to New York via the PV-20 line.

- According to VELCO, the NRP is proposed to create a fifth 115 kV supply line to Northwest Vermont and to provide Vermont with more access to the wholesale electric markets in southern New England. Planning Panel pf. at 4.

- Defining Need: Achieving “Reasonably Adequate” and “Efficient” Reliability for Vermont through a Combination of Demand Response, Efficiency, Distributed Generation and Transmission

- The North American Electric Reliability Council (NERC) sets adequacy and reliability standards for operators.  See NERC Planning Standards (September 1997), Ex. VELCO Cross-Blohm Sur-32.

- If a transmission system is robust, with a certain amount of redundancy built in, it can withstand the failure of its most critical lines or other components. This is referred to as single contingency analysis, or N-1 standard.  Id., see also National Council on Electric Policy, Electricity Transmission, A Primer, June 2004 (Sedano et al.), p. 33.

- NERC Planning Standards only require reliability of the overall Region’s interconnected bulk electric system to meet the N-1 contingency standard.  Ex. VELCO Cross-Blohm Sur-32.  However, NERC Planning Standards also state that more restrictive reliability criteria set by a Region should be observed.   However, NERC does not have any generation or resource adequacy standard.  NERC, Resource Adequacy and Transmission Recommendations (June, 2004), p.8-9, Ex. NH-Rebut 9.

- Many parts of the United States, including New York, the Western Systems Coordinating Council, and the Southwest Power Pool apply only the single contingency standard for bulk transmission facilities, not the more conservative second contingency criterion.   See El Paso Electric Company, 87 FERC P 61,202 Opinion #437 (1999), 1999 FERC Lexis 1056; New York State Electric and Gas Corporation, 1997 N.Y. PUC LEXIS 319 (May 22, 1997).

- There is no specific reliability standard required by Vermont law, plans, or policy – other than the requirement that VELCO comply with least cost planning.  See 30 V.S.A. §§ 203 (Board’s regulatory jurisdiction includes transmission companies); 218c (every regulated electric company must prepare a least cost plan), 248(b)(6) (no investment or construction without an approved least cost plan, and determination of consistency).  In addition, the Vermont Twenty Year Electric Plan specifically includes bulk transmission in its discussion of what should be addressed by least cost planning.  Id. at 8-12, -13, -17.

- VELCO designed the NRP to meet the so-called N-2 or second contingency criterion (N-2 service).  Under that criterion, the two largest supply sources (generation and/or transmission to a load pocket) are presumed to be out of service, and the remaining supply sources must be adequate to meet the load pocket’s design peak demand. VELCO also designed the project to meet the “resource adequacy planning” criterion that designs a system such that the probability of disconnecting non-interruptible customers is no more than, on average, once in ten years.  Montalvo pf. at 2-3.

- VELCO did not establish that Vermont actually is in violation of the N-1 criterion at current loads.  VELCO also failed to assess what particular elements of the proposed NRP, if any, are needed to meet the NERC N-1 criterion, if the Board determines that this is sufficient reliability for Northwest Vermont.

- VELCO provided no assessment of alternatives and the comparable costs and benefits of designing the system only to meet the NERC N-1 planning standard, in comparison to the N-2 and resource adequacy criteria.  7/27/04 tr., v.1 at 76-77 (Montalvo).

- As a member of NEPOOL, VELCO is encouraged but not legally required to keep its system in compliance with the reliability standards of NEPOOL and the NPCC.  See Smith/Litkovitz reb. at 3 (NEPOOL sanctions consist only of letters to appropriate parties); 7/30/04 tr., v.2 at 82-84; Ex. NH Reb-9 at 25 (NERC states that ISO-NE sanctions for transmission adequacy are non-monetary only).

- Transmission reliability standards currently are not mandatory.  NERC has agreements with utilities that call for voluntary compliance with these standards. FERC, as the ultimate regulator of wholesale power markets, has no legal authority to enforce NERC’s reliability standards.   See Florida Power & Light Company, 67 FERC P63,006 at 22 (1994); see also National Council on Electric Policy, Electricity Transmission, A Primer, June 2004, p. 33.

- Transmission reliability standards applicable to VELCO do not mandate any particular resource investment by VELCO or regulatory decision by this Board.  Id.

- The regional reliability standards of NEPOOL and NPCC, like NERC, recommend that bulk systems be capable of sustaining any single, major contingency without the loss of any major portion of the interconnected bulk power system.  The details are set forth in the NEPOOL Planning Procedure No. 3 (PP3).

- NEPOOL PP3 states that its reliability standards “are not tailored to fit any one system or combination of systems but rather outline a set of guidelines for system design which will result in the achievement of the desired level of reliability and efficiency for the New England interconnected bulk power supply system.”  Ex. VELCO-Planning-9 (emphasis added).  Therefore, NEPOOL PP3 reliability standards are not mandatory for Vermont or VELCO, but merely NEPOOL’s reliability design goal for the overall regional bulk system in New England.

- NEPOOL PP3 also recognizes that “in actual operations, it may not always be possible to achieve the design level of reliability due to delays in construction of critical facilities, excessive forced outages, or loads exceeding the predicted levels.”   Id.  Therefore, the NEPOOL PP3 does not require that each and every area of the bulk power system meet the reliability standards immediately or comprehensively across the entire region. For example, NEPOOL PP3 specifically recognizes that an area like Northwest Vermont may not meet the standards during the construction of a facility like the New Haven to Queen City 115 kV line, despite VELCO’s insistence that it must build the West Rutland to New Haven 345 kV line first specifically to guard against any outages occurring during construction of the 115 kV element.  Therefore, NEPOOL standards do not require that the 345 kV line be built first or before loads warrant its need.

- The NEPOOL reliability standards also do not mandate a transmission-only solution.  PP3 specifically defines “resource” as,

… any supply side or demand-side facility or action.  Supply-side facilities include utility and non-utility generation and purchases from neighboring systems. Demand-side facilities include measures for reducing load, such as conservation, demand management, and interruptible load.

Id. at Appendix A, Definition 11.

- VELCO’s alternative resource analysis did not examine what least cost, non-transmission resources could, if undertaken, meet the N-1 or N-2 criterion.  Rather, the La Capra alternatives analysis only looked at what alternatives could meet the resource adequacy standard.  Montalvo reb. at 5;  7/27/04 tr., v.1 at 67 (Montalvo).

- According to recent Regional Transmission Expansion Plans, the NRP is not needed for the region to meets NEPOOL generator adequacy resource requirements.  8/5/04 tr. at 35 (Mertens); see, e.g., RTEP02 at 1.4.2.

- NEPOOL does not require the resource adequacy criterion to be applied at the local or state level, but only on a regional level.  8/5/04 tr. at 35-36 (Mertens); see also PP3 (VELCO Planning-9).

- This Board ultimately retains jurisdiction under state statute with respect to the resource adequacy requirements to ensure customer electricity needs are reasonably met.  Ex. NH-Reb-9 (Resource and Transmission Adequacy Recommendations by the North American Electric Reliability Council, pp.12-13); 7/27/04 tr., v.1 at 73 (Montalvo).

- The VELCO Critical Load Study reveals that the unavailability of critical resources in Vermont can cause thermal and voltage problems, exposing NW Vermont to outages. Thermal and voltage problems may occur within NW Vermont’s boundaries if there are long term outages of the PV20 circuit or the Highgate converter, followed by a number of first contingencies under a set of local generation assumptions.  However, according to the DPS, this would not cause a widespread blackout as claimed by VELCO. Smith pf. at 9, 10.

- Construction of the NRP, particularly the 345 kV line, is likely to make Vermont more susceptible to blackouts, not less.  Blohm sur. at 21.

- VELCO’s Critical Load Study attempts to justify the NRP by unreasonably assuming that none of the 70 MW of local combustion units in Vermont are available, but instead are held in reserve for the loss of McNeil.  Planning Panel pf. at 19.  This is not a reasonable local generation assumption. This assumption also is inconsistent with the N-2 criterion. Contingency analysis is performed by selecting a single loss as a first contingency, and then another single loss as the second contingency, and determining system responsiveness. By reserving 70 MW of local combustion to address potential unavailability of McNeil after Highgate and the PV20 become unavailable, VELCO appears to have designed the NRP to meet an N-3 standard.  As DPS witness Smith explained, if Highgate and PV 20 are out, consideration of other contingencies would be no longer in the N-2 planning requirement.  7/30/04 tr., p.m., at 64-65.

- The Critical Load Study’s justification for the NRP is based on a highly unlikely combination of assumed events: that the Highgate converter and PV20 line are out of service, that water conditions are limited, that 1000 MW happen to be flowing from New York to New England, that only 65 MW of generation is dispatched in NW Vermont (50 MW from the McNeil and 15 MW from hydro), and that local combustion turbines and small diesel units are completely unavailable.  Planning Panel pf. at 19, 20; Ex. Planning-6 at 5. The frequency of all of these events occurring at once is extremely rare.  If these conditions did occur, VELCO could reduce imports from New York, run the local combustion turbines and diesels, and/or invoke interruptible contracts.  Chernick pf. at 11, 12.

- A second transmission contingency is unusual.  The Highgate converter has a forced outage rate of 0.3% and the PV 20 line is even more reliable. And the Northwest Vermont system is near peak on relatively few days per summer.  Chernick pf. at 11.

- In recent years, VELCO has relied successfully on internal Vermont peaking units and temporary generators to address deficiencies in capacity.  VELCO failed to demonstrate that these generators or emergency procedures are insufficient to provide interim relief while least cost, distributed resources come on line.  According to La Capra, “the VELCO operators could likely implement emergency procedures that would allow them to run the transmission system so as to serve load for a couple of years until additional transmission, generation or demand-side measures were implemented.”  Montalvo pf. at 9. However, VELCO did not evaluate the costs of such an approach.

- A primary VELCO justification for the NRP is that “without the NRP, there will be periods, during times of higher demand, when Vermont will need to run local generation out-of-economics to support the grid, perhaps displacing less costly generation located outside the constrained area.” Dunn pf. at 14 (emphasis added). However, VELCO failed to provide estimates of the outage costs and out-of-economic generation costs that would be incurred without the NRP.  3/5/04 tr. at 61-62.  VELCO also did not explore the product of the statistical outage probabilities and the estimated outage costs which are necessary to determine the benefits of the NRP and its individual elements.

- VELCO did not estimate the full externality costs of the NRP, including costs on tourism, aesthetics, public health, or the environment.  2/11/04 tr., v.2, p. 59 – 61. As Mr. Dunn confirmed during cross-examination:

Q. Okay. And what is the cost of the project if you internalize and account for all the environmental and aesthetic externalities?

Dunn: I don’t know the answer to that question.

Id.

- As DPS Lesser confirmed, there is no evidence provided of the cost to Vermont or the region of the reliability problems that the NRP is designed to address.  3/5/04 tr. 61-62 (Lesser).

Discussion

Vermont Law Requires Reasonably Adequate Reliability Based on a Balanced Cost-Benefit Analysis, Not Strict Compliance with NEPOOL Standards

Reliability standards applicable to Vermont do not mandate a particular investment in the NRP nor dictate this Board’s regulatory decision in this docket. As useful as applicable transmission reliability standards are to understanding the relative robustness of Vermont’s system, they are not mandatory on VELCO or the Board. FERC has ultimate jurisdiction over transmission lines.  Public Utility Commission of R.I. v. Attleboro Steam & Elec. Co., 273 U.S. 83, 89 (1927).  However, the Commission does not enforce any specific reliability standard on states. See Florida Power & Light Company, 67 FERC P63,006 at 22 (1994) (While under the Federal Power Act, FERC will consider regional or national reliability standards as relevant in assessing an interconnected utility’s responsibility for the reliable operation of a system, “NERC guidelines, standards, and criteria are voluntary”).  FERC’s authority does not include enforcement of specific reliability standards to siting, construction, and investment decisions for transmission service regulated by the states. Instead, FERC regulates the justness and reasonableness of the rates governing the bulk transmission system.

Vermont statutes also do not define or mandate a specific reliability standard or criterion.  Instead, 30 V.S.A. § 219 states that “each company subject to supervision of this chapter shall be required to furnish reasonably adequate service, accommodation, and facilities to the public.” Id. (emphasis added).  While the Vermont Twenty Year Electric Plan mentions reliability, it also does not define technical, performance and preparedness requirements.

Despite the lack of Vermont-specific statutory or policy reliability standard requirements, VELCO insists that Vermont must comply with the NEPOOL standards immediately and designed the NRP to these criteria. However, it is this Board which must determine what constitutes a “reasonably adequate” system within the meaning of the statute. That is, the Board must judge what level of redundancy is warranted in the Vermont transmission system to withstand an unreasonable failure of its most critical lines or components.  In short, the Board must decide for itself what Vermont’s reliability needs are.

In doing so, the Board must balance the benefits of complying with NEPOOL’s planning criteria or other reliability standards with the total environmental and societal cost impacts of a proposed solution.  See New York State Electric and Gas Corporation, 1997 N.Y. PUC LEXIS 319 (May 22, 1997), 24 (“obviously, the Commission must balance the benefits [of compliance with the single-contingency planning criterion] with the environmental and cost impacts involved.”).  While the record is clear that there is some outage risk to which Northwest Vermont customers are exposed, there are no dollar estimates of these economic outage costs.  As Dr. Lesser confirmed, “I don’t think anyone has done – I haven’t done a cost-benefit analysis of the cost of reliability.”   3/5/04 tr. at 61. The record certainly does not explore the product of the statistical probabilities of outage and the estimated economic costs – which is necessary to estimate the benefits of the proposed project investment. See 1997 N.Y. PUC LEXIS 319 at 24.

VELCO’s approach to reliability is simply stated: minimize the construction cost per mile of a transmission-only option. However, Vermont law requires much more – it mandates an overall least-cost solution. This means taking all costs and all benefits into account – not merely construction costs for transmission and speculative claims about potential “human suffering” that could occur without major new lines. To decide, on a sound basis, whether this transmission project is right for Vermont, the Board must examine energy costs (from importing more power over the new lines in comparison to lowering energy use through efficiency), the costs and benefits of conservation and demand-side management, the landscape, tourism, and public health impacts of various options, etc., etc.  This is a well-known and well-understood regulatory exercise. It is called integrated resource planning (IRP).  However, VELCO has refused to prepare an IRP to guide this reliability decision.

Defining Adequate Reliability for Vermont: NERC versus NEPOOL

NERC’s mission is to ensure that the bulk electric system in North America is reliable, adequate, and safe.  Power system operators describe two elements of electric system reliability: adequacy and security. “Adequacy” is the ability of the system to supply the electrical demand of customers at all times, taking into account scheduled and unscheduled outages.  “Security” is the ability of the system to withstand sudden disturbances such as an unanticipated loss of system facilities – a power plant or power line.  See National Council on Electric Policy, Electricity Transmission, A Primer, June 2004 (Sedano et al.), p.33.   NERC has set uniform, national reliability standards for operators to address both security and adequacy.  These NERC Planning Standards are voluntary and only require reliability of an overall region’s interconnected bulk electric system to meet the N minus 1 contingency standard.  An N minus 1 standard assumes the loss of the largest single system component.  The N-1 standard addresses the bulk transmission system’s ability to withstand immediate, instantaneous, sudden, and unplanned events.  It protects consumers against inherent and unpredictable outages of generators and power lines.

Despite NERC’s national guidelines, VELCO states that the NRP is needed for Vermont to comply not with NERC’s but with NEPOOL’s definition of reliability – and that we must do so immediately. NEPOOL recommends designing the bulk transmission system to meet both a resource adequacy standard and a second contingency or N-2 criterion. In other words, according to VELCO, the NEPOOL reliability standard creates the statutorily-required “need” for the NRP now, and the Board should not question this.

However, the N-2 and resource adequacy criteria are not universally applied in the United States.  Nor is Vermont required to defer to NEPOOL’s definition of reliability – which represents a gold-plated standard for firmness of service that exceeds the requirements established by NERC.  Meeting NERC’s definition of reliability would provide a reasonably adequate level of service for Vermont.  In fact, many parts of the country, including New York, the Western Systems Coordinating Council and the Southwest Power Pool, apply only the N-1 standard.  See El Paso Electric Company, 87 FERC P61,202 (1999).  VELCO has not demonstrated why the N-1 standard is inadequate reliability for Northwest Vermont.

NEPOOL’s Resource Adequacy Criterion Is Not Determinative of Need

La Capra Associates’ assessment of Northwest Vermont’s reliability needs and alternatives relied exclusively on NEPOOL’s resource adequacy planning criterion.  According to NEPOOL, this criterion calls for design of the bulk transmission system such that the probability of disconnecting non-interruptible customers will occur, on average, no more than once in ten years.  As La Capra acknowledges, however, this Board, not FERC or NEPOOL, retains full jurisdiction under state law with respect to determining what resource adequacy is sufficient to ensure Vermont customers’ electricity needs are adequately met.  See Finding 22; Ex. NH-Reb 9.

Because of La Capra’s focus on what alternatives could meet the resource adequacy standard alone, there is a major analysis gap in this proceeding.  VELCO performed no non-transmission alternatives analysis to evaluate what the least cost resource option is to meet the N-1 or N-2 contingency standards – the emergency or strict reliability criteria.  7/27/04 tr., v.1 at 67 (Montalvo).  As a result, VELCO failed to show that more cost effective demand response and DSM could not address the emergency reliability problem in Northwest Vermont.

Moreover, the resource adequacy criterion that La Capra did use to evaluate alternatives is of limited value in assessing Northwest Vermont’s reliability needs.

First, NEPOOL does not require that each state and sub-region meet the resource adequacy planning criterion.  As Mr. Mertens acknowledged,

There is a debate actually going on as to who – where you do apply the one in ten. Do you apply it at the local level, or do you apply it on the regional level?  If you apply it on the regional level, we meet the one in ten and Vermont’s fine.

8/5/04 tr. at 35, 36. To date, NEPOOL has applied the resource adequacy standard to the regional grid as a whole, but not to each subpart of the region, such as Northwest Vermont. And, as DPS confirms, the recent NEPOOL RTEPs indicate that the NRP is not needed to meet the region’s resource adequacy standard.  See Finding 20.

Second, the criterion is ambiguous and subjective. For example, in using the resource adequacy standard to justify the NRP, La Capra states that ISO-NE is “refin[ing] its planning processes” and evaluating the ability of the regional power system to deliver power reliably to each of the thirteen sub-regions in New England under the once in ten year standard.  Ex. VELCO MDM-2, p. 17.   However, if each of these sub-regions was, indeed, required to comply with the once in ten year standard, as La Capra suggests, the entire grid’s standard could be no better than disconnecting customers thirteen times in ten years.  Meanwhile, La Capra’s calculations reveal that the NW Vermont sub-region falls below a probability standard of deficiencies only ten times in ten years.   Id.  This demonstrates the irrationality of strictly applying the resource planning criterion in smaller areas when the concept is evolving and should be considered a performance goal, at most.

Third, resource adequacy represents a momentary failure of planned generation to meet estimated demand. It can be resolved readily by economic pricing – a more efficient and effective approach to these rare deficiencies, than Vermont’s building of bigger transmission ties to other regions.  However, VELCO failed to evaluate consumer pricing approaches to address resource adequacy needs. See section F infra.

Finally, the resource adequacy standard is of limited value in assessing Vermont’s actual reliability needs because ISO-NE today calculates this adequacy by including capacity resources that are undeliverable to Vermont loads.  As the La Capra alternatives analysis confirms,

Traditionally, utilities in Vermont have assessed their compliance with the resource adequacy criterion by owning or controlling sufficient entitlements in capacity resources to meet their NEPOOL Capability Responsibility. …

Vermont’s Capability Responsibility typically is calculated as its load-ratio share of NEPOOL’s overall Objective Capability. This approach assumes a region-wide perspective. That is, Vermont is judged to have achieved its Capability Responsibility if the Vermont utilities own or have under contract sufficient generating capacity to meet their share of the Region’s capacity requirement, regardless of where in New England or elsewhere that capacity is located.  Importantly, capacity that may not be deliverable to loads in Vermont because of transmission constraints is still credited toward the State’s installed capacity balance in a Capability Responsibility

assessment.

Ex. VELCO MDM-2 at 16, 17 (emphasis added).

Thus, Vermont can meet the loss of load probability standard as recommended by NEPOOL, with or without the NRP, by owning any capacity in or out of Vermont, regardless if the energy is deliverable by larger transmission ties to other regions.  Under NEPOOL’s approach, Vermont’s satisfaction of the resource adequacy criterion is largely meaningless. If VELCO and its owner utilities are really committed to addressing resource adequacy, they should plan for deliverable reserve – meaning local reserve once transmission constraints arise. As a general rule, the more local generation and load responsive reserve that is available in NW Vermont, the more reliable it is.  However, VELCO’s NRP represents an imprudent decision – a choice not to pursue local resources, but to become more dependent on remote generation and additional transmission ties.

Properly Defining the Reliability Need in Northwest Vermont

Power system planners, like VELCO, always have a set of choices they can use to deliver reliable service: sending power via transmission lines, developing aggressive programs of energy efficiency and distributed generation, building power plants near the power need, or a combination of these options. The applicability of these options depends on the specific problem that planners are trying to solve.  It is generally stated that Vermont’s biggest and overriding challenge is to reduce electricity prices.  If this is the primary challenge, than efficient new generators and demand side measures located close to NW Vermont’s load is a much better choice than building new transmission to import electricity from high cost, volatile gas generators from southern New England.

In other words, the choice of reliability options should match Vermont’s problems. Here, VELCO has not clearly identified the need for the NRP, other than to insist that Vermont is subject to speculative economic losses from outages if nothing is done, that Vermont must defer to and immediately meet NEPOOL reliability criteria, and that transmission is the only option that can do so in the short-term.  However, need is a more complex issue than blindly accepting NEPOOL criteria.

VELCO also deliberately confuses the concept of strict or emergency reliability (N-1 contingency) with economic congestion problems.  In part, VELCO seeks to justify the NRP because it “reduces Vermont’s exposure to the cost of congestion on the grid.”  Dunn pf. at 13.   VELCO insists that the NRP will result in “expected reduction in congestion costs” because of increased access to the wholesale electric market.  Id.  However, congestion is an economic problem, not a reliability problem.  Furthermore, the NRP will only reduce prices inside NW Vermont if it delivers sufficient low-cost power to offset the costs of the new capacity.  VELCO made no showing that the NRP will allow low-cost power generators to ship power into NW Vermont.  In fact, it is more likely that this new transmission will only provide access to the glut of more expensive (gas units) and polluting units (coal, nuclear) in southern New England, and expose Vermonters to high and volatile electricity prices.

Vermont Law Also Requires Least-Cost Efficient Reliability

Vermont law also is clear that a “reasonably adequate” and reliable system involves more than just transmission lines; it requires consideration of a full range of viable alternatives that meet least cost planning objectives. These include distributed and other local generating facilities, demand-side programs, and some transmission upgrades.  A truly reliable system should include a combination of mechanisms to lighten the load on the system, reduce the effects of a failure of any power line or other grid components, and enable the transmission system to remain strong longer. To ensure that a given reliability plan meets least-cost planning objectives, an assessment of energy costs, rate impacts, environmental impacts, planning flexibility, and other resource characteristics is required of transmission and non-transmission options, considered on a level playing field.

In fact, DPS, VELCO, and the Vermont distribution companies all acknowledge, in filings with the ISO-NE, that Vermont law requires that reliability problems be addressed by the least-cost resource:

Within Vermont, the Public Service Board is required by law to permit only those proposals that are consistent with least-cost resource planning.

- The Vermont Public Service Board is required by law (30 VSA sec. 248(b)) to permit projects which are least cost from among all of the options including demand management and power supply.

- If a transmission planning entity were to propose a network upgrade with facilities located in Vermont and that application did not include an evaluation of alternatives consistent with the resource principle described above, the VT PSB would not be able to issue a certificate of public good.

Ex. CLF-7 (Vermont Strawman, January 16, 2003, position paper distributed at ISO-NE).

The Benefits of Demand-Side Resources for Reliability

In addition to Vermont’s legal mandate, it is well documented that “efficient reliability” is in the public interest.  Recent studies on the use of efficiency and load management, and customer responses to market prices, document the valuable role that these resources can play in ensuring reliability.  The pre-eminent study on efficient reliability is authored by the Regulatory Assistance Project, Efficient Reliability: The Critical Role of Demand-side Resources in Power Systems and Markets (June, 2001), prepared for the National Association of Regulatory Utility Commissioners.  The RAP study concluded that as much as 40% to 50% of expected load growth over the next 20 years can be met through end-use efficiency and load management, cost-effectively and reliably. It sets out a menu of regulatory solutions to achieve that potential, documenting the very real reliability benefits that can be captured by efficiency and customer-owned generation.

The RAP report provides a clear articulation of the benefits of distributed resources in addressing reliability. It also establishes an appropriate decision rule for this docket. The major findings include,

A narrow focus on fixing today’s weakest links in supply and delivery alone will ultimately be less resilient and more expensive than a strategy that also targets reliability-enhancing demand-side investments…. there are powerful reasons that reliability policy should focus on, and seek to capture, demand-side solutions to reliability problems:

- Avoiding new weak links:  By accepting load growth and demand spikes as givens, and attempting to meet them through an exclusive wires and turbines policy, reliability managers can fix each “weakest link” in the supply chain as it appears. But once one upgrade is completed, the next weakest link will then emerge. … Demand side resources, on the other hand, can lighten the load at the end of the supply/delivery chain, and thus simultaneously enhance the reliability of each link in the entire chain, from generation adequacy and fuel supply all the way through to the local distribution network

- Matching needs and resources:  Energy efficiency load reductions follow the load profile of the end-uses that set the system load curve during critical hours. For example, in most regions, air conditioning load accounts for the major portion of the daily system load swings on peak days. Improving air conditioning efficiency automatically generates savings that lighten the system load during the most critical periods.

- Economic benefits:  Enhancing reliability through demand side measures can also lower the nation’s electric bill.  Many efficiency measures are simply less expensive than the costs of generation, delivery and reserves that they displace. Moreover, persistent high demand and high peak loads are principal drivers of the price spikes and growing market power …

- Environmental benefits: Demand-side measures also lower the environmental footprint of the electric industry ...  Load management and load response programs lessen the need for new power plants and transmission lines ….

* * *

Customer market studies and load response pilot programs demonstrate that the potential for load management is also quite substantial. While most of the load of most large customers is constrained by commercial and production needs, approximately 15% to 17% of their total load could be managed in response to short-term price signals. A relatively modest load response would lower peak demand, improve reliability, and lower power costs across regional power markets.

* * *

Cost-effective efficiency and load management investments could significantly improve the reliability of the nation’s electric system, and make electricity markets more competitive and more efficient, while lowering the economic and environmental cost of electric service.

* * *

…energy efficiency investments can be viewed as a low-cost means of “peak-proofing the electric system, keeping the electric grid intact during heat waves, cold snaps, and other challenging events.  The means of providing this added measure of reliability are well within the grasp of utilities, governments system operators, and customers.

Id. at Executive Summary (excerpts) (emphasis in original and added).

VELCO’s Transmission Bias

Despite Vermont law and these public policies, VELCO’s NRP involves only transmission lines, although the record shows that the transmission solution is not the least cost approach to providing reliability. See infra section C. VELCO’s primary argument for why the Board should reject the least cost, non-transmission solution is that Vermont just does not have sufficient time to implement distributed resources because Vermont must meet NEPOOL’s reliability standards now to avert a crisis.  This characterization is not true.

First, NEPOOL’s Planning Procedure does not require immediate compliance with its reliability standards. In fact, NEPOOL recognizes that it may not always be possible to achieve this design level of reliability.  According to NEPOOL’s PP3 standards, “it should be recognized that in actual operations, it may not always be possible to achieve the design level of reliability due to delays in construction of critical facilities, excessive forced outages, or loads exceeding the predicted levels.”  Ex. Planning 9.  NEPOOL also confirms that these “standards” are a set of “guidelines” for system design, rather than mandatory requirements. Id.  Nor does NEPOOL mandate a transmission-only approach to meeting reliability guidelines, but defines resource adequacy standards broadly to include “any supply side or demand-side facility and/or action.”  Id.

In short, NEPOOL reliability standards simply do not require that Northwest Vermont meet the N-2 and resource adequacy criteria immediately or by transmission investments only.  Under the NEPOOL standards, Vermont has time to pursue a more deliberate approach to implement a lower cost solution that integrates a balanced mix of transmission, local generation, and demand-side resources, even though speed will remain important. Given the enormity of the cost of expanding the transmission capacity in NW Vermont and the potential cost escalations due to undergrounding, the Board must act to ensure that all reasonable alternatives are explored before approving the NRP.

Second, Vermont’s reliability need is not as urgent as VELCO argues. VELCO suggests that the load situation in Northwest Vermont is creating a reliability crisis, requiring immediate approval of the entire NRP project. However, Vermont has been living with a deficiency in capacity during the summer for almost a decade.

VELCO’s engineering staff is concerned justifiably about reliability. After all, that is their job. However, they unreasonably rely on NEPOOL’s standards for the  overall regional grid, treating these standards as mandates to be met in all load pockets regardless of costs or state law requirements for least cost approaches to investments.

A double contingency is an unlikely, unusual event.  The Highgate converter has an extremely low forced outage rate and the PV20 line is more reliable still.  The frequency of the load and supply conditions that the VELCO Planning Panel employ to justify the NRP (Highgate and PV20 line both out, adverse water conditions, 1000 MW flowing from New York to New England, only 65 MW of local generation available, and no emergency generation available) occurring in combination is extremely rare. While VELCO did not estimate the statistical probability of these events occurring simultaneously, it certainly is less than a few hours per decade.  Chernick pf. at 11-12.  Likewise, La Capra’s “loss of load” resource adequacy analysis assumes that only 116 MW of generation capacity is available out of 356 MW in the region. The probability of so little generation being available at the same time that the system is peaking in the summer is quite low. Id.

Finally, there are measures that VELCO can employ to address the reliability situation while least cost solutions are implemented, as the results from the Southwest Connecticut GAP RFP demonstrate.  For example, the employment of interruptible contracts could reduce the rare risk of second contingencies and loss of load in Northwest Vermont.  And in recent years, VELCO has relied successfully on internal Vermont peaking units and temporary generators to provide relief.  VELCO has not demonstrated why such short-term, gap procedures would be insufficient to provide interim relief now, while long-term distributed resources and energy efficiency are implemented.   Temporary generators, load management incentives, and other emergency procedures could provide interim relief while least cost, distributed resources come on line.

In short, VELCO exaggerates the urgency of the need for all the NRP elements in order to suggest that investment in efficient reliability is not feasible.  But Vermont has lived with these reliability deficiencies for many years without adverse economic results.  Vermont has time to implement a least cost, distributed resource solution to meet reliability needs, even though prompt planning and  implementation must occur starting now.

- There is Not a Need for the NRP if All Cost Effective Efficiency and Distributed Resources Are Acquired

- The NRP does not meet the need for present and future demand for reliable that could not otherwise be provided in a more cost-effective manner through energy conservation and load management measures.  Chernick pf. 40-42.

- Northwest Vermont has been subject to a deficit in load capacity for many years.  The existing system has had deficiencies beginning at the 700 to 800 MW load level, representing summer peak load levels experienced in the 1980s.  Dunn pf. at 12.

- VELCO became aware of the growing summer peak and its associated reliability problems in the 1990s. However, the only response VELCO developed was to plan and build new transmission facilities.  Despite knowing of these deficiencies for over a decade, VELCO has failed to take any specific actions to solicit demand side management, load management, or distributed generation resources to address reliability.  2/11/04 tr., v.1 at 93-94; see also Petition of VELCO for FACTS, Docket No. 6252, Order of 10/7/99; Ex. NH-44 (Smith pf. testimony from Docket 6252).

- Although VELCO is not now in the generation business, it has corporate authority to do so and has in the past been in the business of purchase and sale of power.  See Docket No. 6375, Order of 5/2/2000 at Finding 22.

- VELCO unlawfully and unreasonably takes the position that it does not have an obligation to pursue and implement non-transmission alternatives to address reliability even if these alternatives are least cost. 2/11/04 tr., v.2, at 33 (Dunn).

- As VELCO acknowledges, however, the Company is not prohibited from participating in implementing generation, DSM, and load management programs to address reliability problems. While VELCO states that it “would probably first have to amend its Articles of Incorporation and tariffs”, the Company unreasonably has taken no action to do so.  Ex. PLC-4 (IR CLF-2-VELCO-59, response of Wies).

- VELCO is owned by the Vermont distribution companies and GMP is a co-petitioner with VELCO for the NRP. These utilities are responsible for preparing and implementing integrated resource plans and have full authority to pursue distributed resource solutions to reliability problems.  See 30 V.S.A. §218c.

- Using the DPS August 5, 2002 statewide load forecast, the Vermont system summer peak is projected to reach 1100 megawatts between 2005 and 2006, and 1200 megawatts by 2011.  Planning Panel pf., Table T-2.

- According to DPS, the 345 kV West Rutland to New Haven line and the additional dynamic voltage support at the Granite substation are not required to meet today’s load levels, but for load levels of 1200 MW.  Smith pf. at 9.

- A more recent NEPOOL CELT forecast for 2003 indicates substantially slower peak load growth in Vermont than the DPS 2002 forecast. According the NEPOOL 50/50 forecast, the Vermont system’s summer peak would not reach the 1100 MW level until 2009, and 1200 MW in 2015.  Exs. CLF-32, CLF PLC-2.

- In 2001, for the first time, despite knowing of reliability deficiencies since the mid-1990s, VELCO initiated a cursory evaluation by La Capra Associates of several non-transmission alternatives to some elements of NRP (but not to the 115 kV line), in response to DPS demands.  2/11/04 tr., v.1. at 92-93.

- According to the La Capra alternative analysis, the following NRP elements could be deferred or displaced by non-transmission alternatives:

  - The West Rutland to New Haven 345 kV transmission line,

  - Installation of the PAR/autotransformer at Granite and re-conductoring of the Granite-Barre line,

  - A second 115/230 kV, 336 MVA transformer and a 150 MVAR Dynamic VAR Device at the Granite Substation.

Montalvo pf. at 4.

- One of the alternatives evaluated, ARC 5, is composed of 3 combustion turbines (120 MW total) and 74 MW of DSM-based peak demand savings. ARC 5 has lower total societal costs than the NRP under all stress cases except the Low Load Growth scenario. The lower costs are due primarily to the avoided generation and distribution upgrade costs produced by DSM savings. Montalvo pf. at 6.

- As part of VELCO’s alternative analysis, Optimal Energy, Inc. estimated the summer peak load reductions that could be achieved by aggressive DSM initiatives, targeting key residential, commercial, and industrial markets in the capacity constrained region of Northwest Vermont.  These initiatives would extend and expand on the programs of Efficiency Vermont and BED.  All the technologies and market intervention strategies proposed in this analysis have proven effective in New England and elsewhere.  Ex. VELCO OEI-1 at 3.  According to Optimal, “[t]he analysis specifically sought to ensure that the estimates of potential peak demand savings are realistic …” Id. at 4.

- Despite it superior cost effectiveness to the NRP, according to Optimal, ARC 5 does not even represent the maximum achievable DSM option for Northwest Vermont.  Specifically, none of the alternatives examined by La Capra include all potential efficiency technologies that could be deployed, all of the achievable demand response and load management measures, or savings from several of the zones in northwest Vermont. Ex. CLF PLC-4 (IR CLF-1-VELCO-61).

- The present value capital outlay (carrying charges) between 2005 and 2016 for ARC 5 is $306.7 million compared to the NRP’s $94.2 million. Id.

- The NRP has been approved by NEPOOL for Pool Transmission Facilities (PTF) designation. Therefore, the costs of the project, under the NEPOOL tariff, likely will be borne by the entire load within the NEPOOL control area. This means that most of the facilities’ costs will be allocated to load outside of Vermont.  Dunn pf. at 16.

- Accounting for PTF rate treatment for the NRP, the societal cost difference between ARC 5 and the NRP is $10 to $20 million.  The total societal cost of ARC 5 is about 9.5% lower than the NRP.  This difference is “not trivial”, according to La Capra Associates.  Id. at 10, 11.

- The PTF subsidy to Vermont still must be included in calculating the total societal cost when comparing alternatives to the NRP, as these costs are borne by customers in the region who are members of society.  When the PTF subsidy for the NRP is treated as a societal cost, the societal costs of ARC 5 are substantially less than ARC 5: almost $66 million.  Montalvo pf. at 7 (Table).

- In the only scenario in which ARC 5 is not the least cost solution, the Low Load Growth scenario, the construction of the 345 kV line could be delayed for a few years and is not needed until 2011, according to La Capra.  Id. at 6, 9-11; Ex. MDM-2 at 77.

- VELCO unreasonably concluded that ARC 5 and other non-transmission options are not feasible to implement based on speculation, not substantial evidence.  For example, VELCO never evaluated how such options could be financed, never pursued competitive solicitations, never requested regional cost support from ISO-NE, and never pursued establishing a revenue stream through a surcharge assessed via a local tariff or schedule to the ISO-NE Open Access Transmission Tariff.  Ex. CLF-PLC-4 (IR CLF2-VELCO-27k)(“VELCO did not consider, or consider for long, issuing an RFP for generation, DG, or DSM.”);  2/11/04 tr., v.2 at 35, 36, 62, 63 (Dunn); 2/11/04 tr., v.2 at 80, 81, 90, 92 (Montalvo).

- Even La Capra’s Montalvo acknowledged that the Board should consider ordering an RFP for reliability-related distributed resources if it feels that this is prudent.  7/27/05 tr., v.1, at 98.

- VELCO failed to prepare an integrated resource plan or to participate actively in the distributed utility planning efforts in Vermont.  Chernick pf. at 17.

- VELCO has taken no specific efforts to implement a least-cost, non-transmission approach to NW Vermont’s reliability problems that includes distributed resource planning.  Id.

- According to Optimal, a full, targeted DSM program would result in $1,207 million in total societal benefits, $618 million in total societal costs, and $589 million in net societal benefits, representing a societal benefit to cost ratio of +1.95 (2003 dollars).  Id. at 7; Plunkett pf. at 5.

- The Optimal DSM study actually was quite conservative in its estimates of load reduction savings because it did not include emerging technologies, winter peak reduction measures, and measures that require a regional effort for successful implementation.  Ex. VELCO OEI-1 at 24.

- The Optimal study did not even consider the value of the risk-mitigating advantages of energy-efficiency recognized by the Board in Docket 5279.  Id. at 7.  For example, these targeted efficiency resources have the unique advantage of increasing with demand, a risk-mitigating advantage that was not reflected in Optimal’s benefit/cost calculations.  Plunkett pf. at 5.

- For these reasons, the Optimal/VELCO analysis significantly underestimates the cost effectiveness and benefits of the DSM program.

- Optimal’s DSM study estimated energy savings in four load zones: the Inner and Metro-Area and Northwest and Northwest/Central load zones.  For the first four years of implementation, the Inner and Metro-Area load zones account for a greater share of the cumulative savings. Thereafter, the Northwest and Northwest/Central load zones accrue greater cumulative shares of the savings. Ex. VELCO OEI-1 at 4.

- Optimal estimated that the economically deliverable summer peak demand savings from energy efficiency targeted in Northwestern Vermont in all four zones is 213 MW by 2012. These savings are economically deliverable and cost effective because they “can be acquired for less than the supply costs they avoid.” Plunkett pf. at 4.

- Optimal concluded that these savings are cost effective relative to transmission expansion capacity alternatives and the NRP.  The net economic benefit from pursuing all peak demand potential would be $589 million. “In fact, the net cost of demand-side transmission capacity available from targeted energy-efficiency resources is negative.”   Plunkett pf. at 5.  “This somewhat startling result can occur when the non-transmission benefits of a resource exceed its costs.”  Id.

- The net cost of the transmission savings from the targeted efficiency recommended by Optimal is a negative $-3,047/kW.  Id.

- The primary disadvantage of the DSM program alternative is that it is highly capital intensive. Efficiency investments in NW Vermont zones would require capital outlays significantly greater than what is being spend statewide on efficiency through Efficiency Vermont.  Id. at 6. The full, targeted DSM program outlined by Optimal involves a budget of $569 million over ten years which represents a $479 million increase in the EVT and BED statewide investments projected over ten years. Ex. OEI-1 at 7.

- According to Optimal, there is a 90% probability that the estimated savings would materialize at or more than the magnitudes projected, at or below the estimated costs. Plunkett pf. at 6.

- There is a high confidence level that the savings projected by Optimal as economically deliverable are achievable because all the technologies and market intervention strategies contemplated have proven effective in New England and elsewhere. Likewise, Optimal attaches a high degree of confidence to the technology cost projections as they are all relatively well known.  Id. at 7.

- Despite the Optimal report, VELCO failed to evaluate the cost effectiveness of an exclusive DSM alternative that included all of the economically deliverable efficiency savings estimated as achievable by the Optimal. Ex. CLF PLC-4 (IR-CLF1-VELCO-17:  According to Montalvo, “[a]n ARC that included all of the DSM potential that OEI identified was not examined”).  That is, none of VELCO’s alternative portfolios includes all of the DSM that Optimal identified as achievable.  Chernick pf. at 32.

- VELCO’s alternatives analysis only considered the load reduction impact of implementing the targeted DSM program for two of four the zones examined by Optimal – the Inner and Metro zones.  Ex. VELCO MDM-2 at 56. It did not include all potential efficiency technologies that Optimal projected for all four zones – despite Optimal’s finding that savings in the other two zones would accrue cumulatively greater shares of the estimated savings after 2007.  See Finding 60 supra and Chernick pf. at 31 (table); ex. CLF PLC-4 (IR-CLF-1-VELCO-61); 2/12/04 tr., v.2, pp. 26, 28, 30 (Montalvo).

- ARC 5 is the only alternative portfolio evaluated by VELCO that included a DSM component, but it included only DSM contributions of 74 MW based on Optimal’s assessment for the Inner and Metro zones alone. However, even the partial DSM program portion of ARC 5 alone (no generation component) would allow for deferral or avoidance of several significant elements of the NRP. Chernick pf. at 17.

- By 2010, according to the La Capra alternative analysis, targeted DSM implemented in only these two zones could reduce Northwest Vermont’s load by 74 MW, which is equivalent to 130 MW of load reduction in Vermont as a whole. Northwest Vermont is about 56% of the Vermont statewide load.  Chernick pf. at 15.

- The following table shows the load reduction statewide and in NW Vermont from the 74 MW of DSM identified by La Capra in ARC 5:

| Year | DPS 2002 Forecast | NW VT DSM | State Load Equivalent | Net Effective Load |
| --- | --- | --- | --- | --- |
| 2003 | 1,038.5 |  |  | 1,060 |
| 2004 | 1,060.0 |  |  | 1,070 |
| 2005 | 1,073.3 | 2 | 3 | 1,092 |
| 2006 | 1,108.6 | 9 | 16 | 1,091 |
| 2007 | 1,129.9 | 22 | 39 | 1,077 |
| 2008 | 1,145.2 | 38 | 69 | 1,060 |
| 2009 | 1,163.5 | 58 | 103 | 951 |
| 2010 | 1,081.8 | 73 | 131 | 1,047 |
| 2011 | 1,202.1 | 87 | 156 | 1,048 |
| 2012 | 1,224.4 | 99 | 176 | 1,033 |

Chernick pf. at 16.

- Therefore, even assuming the load growth predicted by the DPS 2002 forecast, the ARC 5 DSM component alone would reduce net load peaks below the 1100 MW level that VELCO identifies as the “critical load” at which the 345 kV line is needed and below the 1140 MW level identified as critical for the Second STATCOM – without any need to site local generation.  That is, the 74 MW of DSM savings that Optimal projects are achievable could, if undertaken, avoid the need for the 345 kV line and the Second Statcom, by otherwise providing the reliability that those elements are designed to provide.  Id. at 17.

- During this proceeding, more recent forecasts from NEPOOL and GMP’s IRP were published that project slower summer peak load growth in Vermont than the 2002 DPS forecast.   Under a 2003 NEPOOL 50/50 forecast for Vermont, the critical 1100 MW loads that DPS expects in 2006 occur three years later.  See PLC-2; Chernick pf. at 13-14.  And GMP’s 2003 forecast projects summer peak load growth occurring at 0.8% rather than the 2% projected in the 2002 DPS forecast.  Ex. CLF PLC-3, Chernick pf. at 14.  These more recent forecasts suggest that the need date for the 345 kV line is more likely 2010 for the reliability levels that the NRP is designed to provide.  Id. at 15.

- Assuming the load growth projected by the 2003 NEPOOL 50/50 forecast or GMP’s forecast, the DSM-only portion of ARC 5 would have even more dramatic effects in reducing net load peaks substantially below the 1100 MW level, eliminating the need for the 345 kV line.  Id. at 16.

- Despite finding that ARC 5 has lower expected total societal costs of about $66 million (treating PFT costs borne by other states as societal costs), La Capra unreasonably concludes that the NRP provides a “more robust solution” based “largely on professional judgments regarding feasibility factors”, including perceived implementation uncertainties, difficulty of financing and cost recovery of non-transmission components, potential rate impacts, cost and availability of generation sites and fuel infrastructure, and ability to achieve DG installations and DSM savings fast enough to defer any of the NRP elements.  Montalvo pf. at 10-11.

- While identifying a non-transmission, least cost option, VELCO and La Capra took no action to facilitate its implementation or to actually assess its feasibility.  La Capra’s professional judgment that a distributed resource approach is infeasible was not based on any rigorous or quantitative analysis of feasibility but on speculation. See Finding 52 supra; Chernick pf. at 37.

- La Capra’s judgment that ARC 5 is not feasible ignores the testimony of Optimal that the DSM program is achievable with a 90%+ probability of success. In fact, La Capra’s Montalvo agreed that program implementation of the DSM program proposed by Optimal “should not be difficult.”  2/12/04 tr. at 55 (emphasis added).

- As for distributed generation and CHP applications, VELCO and La Capra did not objectively or reasonably evaluate the true potential for implementing strategically-sited distributed generation to address reliability needs. According to La Capra,

The pro-forma assessment of the contribution of distributed generation to meet the resource need in Northwest Vermont implicitly assumes a coordinated effort to identify promising loads and install the schemes that are economic. Such an effort has, to date, not been attempted….

Ex. VELCO MDM-2 at 81. (emphasis added).

- VELCO unreasonably rejected many distributed resource opportunities at locations such as IBM, UVM, and Highgate as of insufficient scale and/or scope to address the magnitude of the reliability problem.  Chernick pf. at 36-39;  ex. CLF PLC-4 (e.g., attachment to IR CLF-2-VELCO-3a – UVM generation too small to defer any of NRP; IR CLF-2-VELCO-3 – VELCO never approached IBM about on-site generation)

- La Capra unreasonably rejected a host of distributed generation opportunities, such as biomass, farm methane, and small gas turbines, because these individual resource options, taken alone, would not be sufficient to address NW Vermont’s reliability problem or achieve the arbitrarily-chosen level of 120 MW of generation identified as needed in the alternative portfolios selected by La Capra.  See MDM-2 at 47-50; 2/12/04 tr. v.2 at 12.  However, a combination of strategically sited small-scale generation and targeted DSM could cumulatively provide an economically competitive solution. Chernick pf. at 36-39.

- La Capra’s pro forma assessment of distributed generation unreasonably “assumed that DG facilities will not feed power back into the grid”.  Ex. VELCO MDM-2 at 50-51. This restriction understates the benefits of distributed generation in deferring NRP investments.  Chernick pf. at 37.

- VELCO failed to take any action to determine the potential for distributed generation in Northwest Vermont. The company did not survey or identify customer interest in distributed generation.  Ex. CLF PLC-4 (IR NH-2-VELCO-16, -17).

- La Capra and VELCO’s alternatives analysis did not incorporate or consider any specific distributed resources opportunities from the pending Area-Specific Distributed Utility Planning Collaboratives.  VELCO unreasonably chose not to participate in these DUP Collaboratives and failed to assign any load reduction value to the results of these Collaboratives.  2/12/04 tr., v.2, at 81-82; ex. CLF PLC-4 (IR CLF-2-VELCO-39).

- Neither La Capra nor VELCO solicited proposals for distributed generation or demand response resources.  2/12/04 tr., v.2, at 80-81; ex. CLF PLC-4 (IR CLF-2-VELCO-27k; -17) (According to Montalvo, “VELCO has not requested proposals for distributed generation and resources in Northwest Vermont. VELCO is unaware of such requests by the region’s utilities.”).  VELCO, through its general counsel, candidly admits that,

VELCO did not consider, or consider for long, issuing an RFP for generation, DG, or DSM. VELCO began to investigate transmission-based solutions to the reliability problem as soon as the problem became manifest in the late 1990s. …Once it was understood, VELCO made the decision to mobilize the resources and institutions that had the known capability of addressing the problem, i.e. the transmission planning staffs at VELCO and NEPOOL and the financing capabilities made possible by the VELCO and NEPOOL transmission tariffs. It was not clear, and remains unclear, whether and how VELCO could manage or implement a non-transmission-based solution.

Response by Tom Wies, IR CLF2-VELCO-27k, from Ex. CLF PLC-4 (emphasis added).

- Without such a distributed resource solicitation, there is insufficient evidence to establish that non-transmission options are not feasible.

- As Southwest Connecticut’s gap RFP demonstrates, a competitive solicitation for distributed resources is a useful action in response to the market’s failure to deliver a cost-effective solution to reliability problems. Ex. Mallory Reb-4 & Reb-6; SHP-2.

- VELCO and La Capra unreasonably failed to assess options for cost recovery for implementing distributed resource options or to fund the Optimal DSM program.

- VELCO’s CEO states that “VELCO opposes payments for transmission service to be utilized for anything other than transmission service.”   Ex. NH-9 (Letter to DPS from Martin Miller, 11/13/02).  VELCO’s unreasonable refusal to pursue cost recovery for non-transmission options to reliability identified in the 2002 La Capra study is confirmed in a November, 2002 letter to DPS:

Please do not think that VELCO is a foe of demand response programs. Indeed, we endorse them when they represent an appropriate solution. But we do not see how it is possible to compensate providers of such services, or the providers of generation services, on the same basis on which transmission providers are compensated….

VELCO understands that the DPS is concerned that there is not adequate funding for DSM or DUP as there is for other solutions. Since ratepayers ultimately will pay for system enhancement that are prudent, if the DPS thinks investments in these approaches is in the public interest, we think it should either ask the PSB to raise rates to pay for these improvements or make it part of a long term plan through general taxation…

Id. at 1, 4.

- Both DPS and VELCO unreasonably conclude that ARC 5 and the Optimal DSM program are not feasible to implement because of the difficulty of financing these options.  However, neither DPS nor VELCO evaluated or pursued cost recovery mechanisms to determine their feasibility.  See 2/12/04. tr., v.2 at 47-48 (Montalvo). Moreover, the Southwest Connecticut GAP RFP demonstrates that cost recovery for distributed resources through the regional tariff indeed is feasible if pursued.

- Neither VELCO nor the DPS investigated or requested a supplemental income stream from NEPOOL or this Board to fund the capital cost of a distributed resource option, such as a surcharge assessed in the local tariff or assessed via a schedule to the ISO-NE Open Access Transmission Tariff. These are all cost recovery options that La Capra recommended that the Connecticut utilities pursue in testimony before the Connecticut Siting Council to implement a least cost solution to the reliability problems in Southwest Connecticut. Ex. CLF R-2 (Montalvo supplemental testimony, Docket 272, at 16-18).

- Neither DPS, VELCO, nor the distribution utilities requested that NEPOOL or FERC approve regional cost support for a non-transmission solution to Vermont’s reliability problems. 2/26/04 tr. at 122.

- VELCO and DPS did not assess the rate or bill impacts from implementing a DSM alternative in comparison to the NRP.  2/12/04 tr., v.2 at 50.

- La Capra found that the 345 kV line can be deferred or displaced by non-transmission alternatives.  Montalvo pf. at 4.  La Capra also found that ARC 5, that does not include the 345 kV line, is the least cost option.  Ex. MDM-2 at 75-76. However, instead of acting to implement this least cost option, VELCO attempts to justify the 345 kV line as needed immediately on the grounds that it will provide necessary reliability support during the time period that other elements of the NRP are under construction. VELCO Technical Panel reb. at 5.

- However, VELCO admits that it performed no least cost analysis of alternative means of addressing the construction outage problem. 7/26/04 tr., v.1 at  62-66 (at p. 63, when asked whether VELCO has any alternatives analysis regarding how to address potential voltage collapse during construction of the early NRP elements, the Planning Panel finally admitted that “I don’t think we have one.”).

- VELCO has failed to study the system impacts of delaying the construction of the 345 kV line.   VELCO also has not evaluated the feasibility of other actions and measures it could employ to address construction outage reliability problems. Ex. CLF-R3 (IR CLF-2-VELCO-29).

- According to the DPS, there are other measures that could be employed to address construction outages rather than building the 345 kV line before loads warrant it, including voltage load shedding, temporary generation, construction during shoulder periods, and use of synchronous condensers. 7/30/04 tr., p.m. at 103-104 (Smith). However, neither VELCO nor DPS evaluated these measures for cost effectiveness.  Id.

- As for the New Haven to Queen City 115 kV line, VELCO and La Capra performed absolutely no least cost alternative analysis of non-transmission options. VELCO simply assumes these investments are not avoidable. 2/12/04 tr., v.2 at 26; 7/27/04 tr., v.1 at 96 (Montalvo).

- VELCO did examine other transmission-only alternatives to building the 115 kV line in an expanded New Haven to Queen City corridor. VELCO could construct this new line using the existing VELCO corridor between New Haven and Queen City via the Williston substation. Ex. CLF PLC-4 (IR DPS-1-VELCO-6).

- VELCO unreasonably rejected the New Haven to Williston transmission corridor alternative – an alternative that likely involves lower societal costs than the NRP proposal.

- VELCO’s proposed 115 kV route has substantial aesthetic impacts, and unknown costs to mitigate those impacts. It requires acquisition of an additional easement. It will likely require costly condemnation. It affects designated growth centers in Charlotte and Shelburne.  It encounters areas of higher population density than the New Haven to Williston corridor.  See Smith pf. at 18.

- The alternative New Haven to Williston corridor has substantial advantages over VELCO’s proposed route.  It would co-locate a new 115 kV line with the existing 115 kV line, efficiently using an existing right of way. There would be no need to widen this corridor. This route encounters areas of less population density. It offers less exposure to substation termination equipment failures and less direct connection to distribution lines with reduced impact on the voltage of the 115 kV transmission system. While VELCO unreasonably did not assess this alternative’s visual and tourism impacts, it is likely to involve fewer impacts.  See Smith pf. at 19.

- If VELCO used the New Haven to Williston corridor for a new 115 kV line, VELCO still could successfully address area load problems along the CVPS 46 kV and GMP 34.5 KV corridors by reconductoring the GMP 3322 line.  Ex. CLF PLC-4 (IR DPS-1-VELCO-6; IR DPS-1-VELCO 10a).

- VELCO unreasonably rejects the New Haven/Williston/Queen City alternative primarily because it is inconsistent with VELCO’s long range plan. Id.  VELCO long-range plan is to pursue Board approval for construction of a new 345 kV line in the New Haven to Williston corridor in 2016, when VELCO anticipates Vermont load reaching 1400 MW. Id.  VELCO also admits that it has developed no plans to extend the useful life of the proposed NRP investment, if approved, to avoid the need for future transmission expansion, through commitment to distributed resource implementation going forward. CLF PLC-4 (IR CLF-1-VELCO-11).  VELCO’s rationale for rejecting the New Haven to Williston alternative confirms both the Company’s failure to perform least cost planning for the current NRP proposal and its intention to continue to ignore its obligations for least cost planning into the future.  Chernick pf. at 22-23.

Discussion

The Statutory Framework and Record in this Proceeding Require the Board to Make Affirmative Findings on the Cost-Effectiveness of Distributed Resource/Efficiency Alternatives to the NRP

Applicable Vermont Law

The Board must determine whether all of the elements of the Northwest Reliability Project are:

required to meet the need for present and future demand for service which could not otherwise be provided in a more cost effective manner through energy conservation programs and measures and energy-efficiency and load management measures.

30 V.S.A. §248(b)(2) (emphasis added).  As the text indicates, the statute requires that the Board determine whether distributed resource measures could, if undertaken, avoid the need for the entire NRP transmission investment by “otherwise providing” the reliability services that the NRP is designed to provide.  Thus, it is necessary to determine whether any feasible level of energy efficiency and load management could, alone or in combination with distributed generation, provide needed reliability in a more cost-effective way than the NRP and its individual components.

In the Hydro-Quebec decision, this Board elaborated on the kind of showing that is necessary to meet the requirements of section 248.  In applying 30 V.S.A. §248(b)(2) to the Hydro-Quebec supply contract, the Board stated,

the law requires that we determine whether those measures could, if undertaken, avoid the need for the purchase by “otherwise providing” the energy services that the purchase is designed to provide.

In other words, to require rejection of the Contract, efficiency measures must not only be cheaper, but also must be available when needed in sufficient quantities to avoid the need for Contract power. Thus, it was necessary to determine whether any feasible level of efficiency measures could, in combination with alternative supply measures, provide necessary energy services in a more cost effective way than the minimum purchase under the Contract.

Application of Twenty-Four Vermont Utilities, Docket 5330, Order of 10/12/90, at 79.

In section 248 proceedings, the petitioners, here VELCO and GMP, bear a heavy burden to show that transmission-only options are more cost effective than demand-side and local generation resources at addressing reliability needs.  The Board must strictly enforce the legislative statement in 30 V.S.A. 248(b)(2) that the NRP must be rejected unless VELCO can prove that conservation, energy efficiency, and load management are not more cost effective. In order for VELCO and GMP to meet this statutory test, the Board must find that the entire NRP, and each of its elements separately, demonstrate the following elements of proof:

- That the specific transmission element is required to meet the reliability needs of the state, defined as both present and future demand for reliability, and

- That this need cannot be provided by more cost effective alternatives including load management, energy efficiency, distributed resources, and demand response.

VELCO itself has acknowledged this rigorous evidentiary burden.   VELCO specifically stated to NEPOOL that “the Vermont Public Service Board … is … as demanding as any commission in the country in its insistence that a proponent of a transmission project demonstrate that conservation, generation, and load-response solutions are not lower in cost.”  Statement of Thomas Wies in Memorandum to NEPOOL regarding NRP (March 27, 2003); CLF PLC-4 (IR CLF-1-VELCO-1).  Here, VELCO did not make this demonstration and the petitions should be denied.

VELCO’s NRP application proposes a solution to Northwest Vermont’s reliability problems that represents a transmission-only approach.  The Board should not approve the NR because other, more cost effective alternatives are available, as demonstrated by VELCO’s own alternatives analysis. VELCO’s failure to propose an integrated, least cost approach to reliability is inconsistent with the balanced approach to resource planning required by Vermont law and policy.  VELCO has had more than a decade to plan and implement a least cost response to this problem. Rather than reward VELCO for its non-action, the Board should continue its leadership role in demanding that Vermont’s utilities and VELCO address our energy and reliability needs through an integrated least cost approach.

In this docket, the Board is faced with a critical choice that will long affect Vermont’s energy future: whether to put Vermont’s least cost rhetoric into practice or accept transmission business as usual. Vermont perhaps is the best place to make “efficient reliability” a reality.  If, with our relatively modest reliability challenges and electric loads, we cannot implement the economically viable and technically achievable DSM program outlined by Optimal and required by state law, no state can or will.

Vermont has firmly-established law requiring continual implementation of cost effective energy efficiency resources through least cost planning.  Title 30 V.S.A. §202a provides that:

It is the general policy of the state of Vermont:

- To assure, to the greatest extent practicable, that Vermont can meets its energy service needs in a manner that is adequate, reliable, secure and sustainable; that assures affordability and encourages the state’s economic vitality, the efficient use of energy resources and cost effective demand side management; and that is environmentally sound.

- To identify and evaluate on an ongoing basis, resources that will meet Vermont’s energy service needs in accordance with the principles of least cost integrated planning, including efficiency, conservation and load management alternatives, wise use of renewable resources and environmentally sound energy supply.

Id. (emphasis added).

Pursuant to this general policy, section 218c requires all regulated utilities, including VELCO and each of its owners, to develop a least cost integrated plan to guide investments in transmission.  This required plan is statutorily defined as,

… a plan for meeting the public’s need for energy services, after safety concerns are addressed, at the lowest present value life cycle cost, including environmental and economic costs, through a strategy combining investments and expenditures on energy supply, transmission and distribution capacity, transmission and distribution efficiency, and comprehensive energy efficiency programs.

Id.

Despite this statute, VELCO has refused to prepare such a plan.

Since 1990, this Board repeatedly has emphasized in several dockets that utilities are required to treat efficiency, renewable energy, and distributed generation on an equal footing with generation and transmission alternatives when considering major investments.  These principles were first articulated by the Board in Docket 5270. As stated there:

The evidence demonstrated that supply and demand-side options must receive equal treatment in resource planning, that such integration has not happened historically, and that it should be required of utilities in the future…. Finally, the record demonstrated that supply and demand options cannot be compared fairly unless internalized and externalized costs of both options are considered. These costs include transmission costs, relative risks of non-delivery, back-up supply needs, future monetary costs that cannot yet be quantified, and environmental effects that are often hard to price in monetary terms.

In re Investigation into Least-Cost Investments, Energy Efficiency, Conservation, and Management of Demand for Energy, Docket 5270, Vol. III at 90, 91 (July 13, 1989), adopted by the Board, Vol. IV at 50 (April 16, 1990) (emphasis added).

Despite this longstanding precedent, VELCO has failed to estimate the full externality costs of the NRP, including its costs on tourism, land use and growth centers (e.g., impacts on the quality of life in the communities Shelburne, New Haven, Charlotte), the environment, and electric bills and rates.  VELCO also failed to quantify or even estimate the outage costs and out-of-generation costs that it insists justify this significant transmission investment.

In its Docket 5270 decision, the Board also stated that it was in the public interest to minimize long-run costs of providing adequate and reliable energy services to customers and to accelerate acquisition of demand-side resources.  Id. at Vol. III at 91, 168.  At that time, the Board emphasized to Vermont’s utilities that

… the possible upper bounds [of untapped potential for energy efficiency] are frontiers that remain to be explored, and will only become known through concerted action. Not only are efficiency resources plentiful, but they offer unique advantages with respect to supply – principally reduced risk and lower environmental damage. We conclude that continuing, vigorous action is needed to advance demand-side resources to the same state of readiness enjoyed by supply options.

Id. at Vol. IV, p.6-7.   In the landmark decision, the Board also endorsed use of the societal test to assess and select least cost resources and established a 10% discount from demand side management costs to account for the reduced risk of their acquisition and use.  Id. at Vol. III at 85-86; Vol. IV at 8.

Ignoring this Board precedent, VELCO obstinately insists that it has no obligation to pursue and implement non-transmission alternatives to address reliability. VELCO rejects as not feasible a cost effective DSM program that its own consultants state is achievable with no risk and with lower societal costs than the NRP.  Moreover, Optimal’s DSM program was found to have greater societal benefits than the NRP, without even accounting for the Board’s 10% discount.

There are consequences to VELCO’s behavior. In Docket 5270, the Board endorsed “a policy of strictly enforcing the legislature’s statement that supply proposals must be rejected unless utilities can prove that conservation, energy-efficiency, and load management are more cost effective.”  Id. at Vol. III at 161-162, approved by Board, Vol. IV at 50.  Thus, section 248 requires rejection of VELCO’s transmission investment unless this burden is satisfied.  See also in re Petition of Tom Hanlon, Docket CPG NM-25 (March 15, 2001), p.25 (section 248 applicant has burden of proof and must provide “substantial evidence” and “a more comprehensive assessment of a reasonable range of alternative sites with detailed comparisons of problems and costs outlined for each …”).  Under this precedent, the Board must reject the NRP, as VELCO performed absolutely no least cost analysis for the 115 kV line proposal and rejected its obligation to implement an identified least cost solution for the 345 kV and second STATCOM elements.

VELCO Failed to Take Action to Implement a Least Cost Solution to Reliability

In its 1990 Hydro-Quebec decision, the Board first applied the least cost test to a major energy resource investment.  In that decision, the Board formulated the central issue that is presented here: is the construction of the NRP an essential component of a viable least-cost plan for Vermont?  In the Hydro-Quebec decision, the Board specifically set forth the bedrock principles that are applicable to VELCO’s NRP proposal,

There are, however, alternatives to the building of new supply resources: demand-side management, small power producers, cogenerators, and purchased power contracts. Each possesses its own costs, benefits, and risks. Each meets or reduces demand in ways that are not always directly comparable to its alternatives. In the aggregate, however, the many options available to a utility allow it to develop a diversified resource portfolio that increases system reliability and decreases costs.

This, of course, is the ideal. Least-cost planning, as it is generally referred to, attempts to measure and compare all the costs and benefits – financial, economic, and societal – of a set of resources. While least-cost planning was the specific subject of another docket before the Board (Dkt. No. 5270), it is also a fundamental issue here: is the purchase of the Contract power an essential component of a viable least-cost plan for Vermont?

… What we are interested in seeing from a least-cost plan is a resource mix that produces the lowest possible total societal cost to meet expected demand, as approximated by a present value revenue requirement.

Application of Twenty-Four Vermont Utilities, Docket 5330, Order of 10/12/90 at 125.

Therefore, since 1990, VELCO and its utility owners have been on notice that they have direct responsibility for analysis and implementation of least cost options to avoid major investments in supply and transmission resources.  VELCO and its owners are individually and collectively responsible for establishing that the NRP is part of a viable least cost plan for Vermont and will address reliability as the lowest possible societal cost.

During the decade following the Board’s decisions in Dockets 5270 and 5330, VELCO became aware of reliability deficiencies in Northwest Vermont. However, despite the Board’s clear mandate for least cost planning, VELCO and its owners chose to take no action to facilitate the identification and implementation of an integrated resource plan to address these reliability problems.  VELCO took no specific action, with its owner utilities, to implement a least-cost approach that included distributed and efficiency resources.  Nor did VELCO prepare an integrated resource plan. Only when the DPS demanded that VELCO prepare an alternatives analysis in 2002, did VELCO perform a last-minute, inadequate alternatives analysis.  By this time, however, VELCO already was firmly committed to the transmission solution.  In short, it is readily evident that VELCO never engaged in a serious effort to identify and implement a least-cost alternative.

It also was repeatedly made clear by VELCO officials that the Company refuses to accept any responsibility for implementing a non-transmission approach.  VELCO’s general counsel, Mr. Wies, candidly admits that, when the Company became aware of the summer peak reliability problem in the late 1990’s, VELCO investigated transmission-based solutions only.  Finding 84 supra.  Mr. Wies insists that “[i]t was not clear, and remains unclear, whether and how VELCO could manage or implement a non-transmission-based solution.”  Ex. CLF PLC-4 (IR CLF-2-VELCO-27).  And when asked point blank during these hearings whether VELCO has an obligation to pursue DSM and location generation if it’s the least cost alternative, VELCO’s Dunn stated, “Quite frankly, I don’t know what our obligation is to do that.”  2/11/04 tr., v.2, p.33.

VELCO also disingenuously suggests that it is currently “prohibited from participating in implementing generation, DSM, and load management program” because it would first need to amend its Articles of Incorporation and tariffs.  Ex. CLF PLC-4 (IR CLF-2-VELCO-59).  This response again demonstrates that VELCO has no intention of pursuing non-transmission resource solutions.  And it ignores the fact that VELCO is owned by Vermont’s distribution utilities.

There are regulatory consequences to VELCO’s behavior. As the Board emphasized in Docket 5270, “failure to fully pursue all cost-effective energy efficiency and load-management measures can, in and of itself, lead to denial of otherwise appropriate requests to approve power supply contracts or investments.”  Id. at Vol. III at 151, approved by Board, Vol. IV at 50.  Here, the record shows that VELCO deliberately and explicitly chose not to explore any non-transmission alternatives to the proposed 115 kV line.  2/12/04 tr., v.2, at 26 (Montalvo).  And while VELCO did have La Capra Associates conduct a last minute analysis of alternatives to the 345 kV line and Second Statcom, VELCO then failed to pursue or take any specific actions to facilitate the implementation of the DSM program or ARC 5, although identified as the options with the least total societal costs.  Under Board precedent, the Board cannot approve the NRP.  Instead, the Board should require VELCO and its owners to pursue distributed resources and more modest transmission options, without further delay, and seek cost recovery through local and regional tariffs or other means.

Vermont’s statute requires utility action on energy efficiency, demand response, and distributed resource program development and implementation, so that VELCO and its utility owners can generate the needed information to make the required statutory comparison of cost-effectiveness. Real action must be a necessary statutory precondition to meet the burden of justifying the NRP. Otherwise, VELCO’s inaction, combined with speculation about the perceived hurdles to achieving load reductions from DSM programs, could satisfy the statutory standard.  This would turn 30 V.S.A. § 248 and 15-plus years of Board precedent on its head.

Here, VELCO’s total inaction to pursue distributed resource implementation is not in dispute.  Most notably, VELCO admits that it did not take the simple step of issuing requests for proposals for distributed resources.  The Company flatly refused to solicit proposals for energy efficiency measures, local generation, or load management agreements.  2/12/02 tr., v.2 at 90-93 (Montalvo); 2/11/02 tr., v.2 at 62, 63 (Dunn). According to VELCO’s General Counsel, “VELCO did not consider, or consider for long, issuing an RFP for generation, DG, or DSM.”  Ex. CLF PLC-4 (IR CLF-2-VELCO-27k).  Despite the Optimal DSM efficiency study and the favorable ARC 5 economics, VELCO made no attempt to acquire local generation or DSM resources.  2/11/03 tr. at 12 (Dunn). And VELCO admits that it did not evaluate cost recovery options to establish a supplemental revenue stream to finance non-transmission options.  Id. at 36 (Dunn).  In fact, VELCO’s CEO bluntly states that the Company has absolutely no intention of evaluating or pursuing financing and funding support for any non-transmission alternatives.  Ex. NH-9.

VELCO’s failure to meet its burden is underscored by its own consultant, Mr. Montalvo. In contemporaneous reliability proceedings in Connecticut, Mr. Montalvo concluded that a failure to pursue an RFP for distributed resources is unreasonable and merits rejection of a transmission-only proposal – in a reliability situation much more serious than that facing Northwest Vermont. In testifying before the Connecticut Siting Board, Mr. Montalvo stated unequivocally that an RFP process is necessary and appropriate to ensure a cost effective, least cost solution to reliability needs. Before the Connecticut equivalent to this Board, Mr. Montalvo testified that

the reliability problem in Southwest Connecticut warrants swift attention, but it seems that the RFP process established in Public Act 03-140 would represent a more deliberate, and thus more efficient, approach, even though speed will remain important.

Montalvo also testified that an RFP process is not unusual or a difficult process:

I am sure that capital works projects are nothing new to Connecticut. Neither are RFPs for generation capacity anything particularly unusual.  The real challenge is likely to arise in the area of the State’s commitment to cost recovery. However, this is a challenge that is fully within the CEAB’s mandate.

Ex. CLF R-2, Supplemental Testimony of Montalvo, Docket No. 272, Connecticut Siting Council, May, 2004, p.15.  Furthermore, as correctly noted by Chairman Dworkin, section 248 does not indicate that the challenge of securing cost recovery is relevant to choosing the least cost solution.  7/27/04 tr., v.2 at 17.

Mr. Montalvo’s recommendations are as applicable to Vermont as to Connecticut.  Based on the gross inaction by VELCO, the Company is simply unable to satisfy its statutory burden.

The Evidence Demonstrates that Distributed Resources Can Defer Many Elements of the NRP

Despite VELCO’s failure to pursue a least cost implementation plan, the evidence readily shows that the need for reliability in Northwest Vermont could be provided in a more cost effective manner through a combination of energy conservation, load management measures, and local generation.  In fact, a targeted energy efficiency program alone could, if undertaken now, avoid the need for the 345 kV line and Second Statcom elements of the NRP.  Chernick pf. at 15-16.  This is made quite clear not by any new analysis presented by intervenors like CLF but by the analysis of VELCO’s own consultants – La Capra Associates and Optimal Energy, Inc.  What is lacking here is any action by VELCO and its owner utilities to facilitate the implementation of the least-cost resources identified by its consultants.

The alternatives analysis performed by La Capra established that so-called Alternative Resource Configuration 5, consisting of a combination of 120 MW of local generation and 74 MW of DSM-based peak demand savings, has substantially lower societal costs than does the NRP under all stress cases, except the low load growth case (in the low growth scenario, the 345 kV line is not needed until 2011).  La Capra finds that ARC 5 has expected total societal costs about $66 million less than the NRP. Ex. VELCO MDM-2 at 4.   However, VELCO states that, even though ARC 5 is the least cost option, it is asking for NRP approval because it has lower capital investment requirements and because “investments in energy efficiency and generation, under current NEPOOL rules, would be borne by Vermont.”  Dunn pf. at 19-20.

Board precedent, however, does not provide authority for VELCO to treat the PTF costs imposed on non-Vermonters as somehow not included in the total societal costs of the NRP. A lowest cost alternative is not defined by which particular set of consumers in New England are responsible for paying for the Vermont investment.  In Docket 5270, the Board found that the societal perspective should form the ultimate litmus test of resource cost effectiveness,

Maximizing society’s welfare should be the primary objective of utility resource planning.  Thus, the societal test is theoretically the most appropriate means of screening resource options.

* * *

The societal test should be a keystone for integrated least-cost planning, and should serve as the arbiter for resolving any conflicts or ambiguities which arise from the application of other tests.

Id. at Vol. III at 75, 85-86, approved by Board, Vol. IV at 50.  Under the societal test, transfers between or within customer groups are ignored.  The societal test does not discount utility investment costs based on how they are distributed between Vermont and other states in the New England region. Therefore, ARC 5 and Optimal’s targeted efficiency option are substantially more cost effective than the NRP under the societal test – regardless of whether the NRP’s costs are socialized to the greater New England society or not.  And even if the Board takes into account that the NRP costs are likely to be socialized across all of New England through PTF treatment, ARC 5 still is nearly $20 million less expensive than the NRP.

While ARC 5 is the least cost of the alternatives that VELCO chose to analyze, additional portfolios – particularly those combining Optimal’s full DSM program with a more aggressive use of load management resources – would likely be less expensive still.  VELCO simply chose not to assess an alternative resource option that included all of DSM program in combination with aggressive, achievable load management resources. 7/27/04 tr. v.1, 60 (Montalvo).

During these proceedings, Chairman Dworkin asked a key question,

Chairman Dworkin: I understand that ARC 5 is compiled to say if you spent a lot on efficiency and you spent a lot more on local generation and you would avoid the need to do this.

What I’m trying to figure out is where can I find out why you need to do more than just efficiency?  Where does it say that ARC 5 without generation wouldn’t work?

2/12/04 tr., v.2 at 60-61.  The Chairman’s question was answered by Mr. Chernick.  Based on his analysis of the VELCO studies and the DPS forecast, Mr. Chernick demonstrated that even the modest DSM plan that La Capra assumed in ARC 5, if implemented alone without generation, would allow for the displacement of significant elements of the NRP.  Mr. Chernick’s assessment is straightforward and based completely on VELCO’s own information. According to La Capra’s analysis, by 2010, targeted DSM for only two of the four zones considered by Optimal could reduce Northwest Vermont’s load by 74 MW.  This is equivalent to a 130 MW load reduction in Vermont as a whole because Northwest Vermont is about 56% of the statewide load.  Therefore, even assuming the statewide load growth predicted by the DPS 2002 forecast, the DSM component of ARC 5 alone would reduce net peak loads below the 1100 MW level that VELCO identifies as the critical statewide load at which the 345 kV line is needed. That is, the 74 MW of DSM savings that Optimal is 90% confident is achievable in two zones in NW Vermont, if undertaken, would avoid the need for the 345 kV line.  Chernick pf. at 15-16.

Incredibly, VELCO never even evaluated the alternative with the greatest potential net societal benefit, least risk, and fewest implementation hurdles – the full Optimal DSM proposal. La Capra unreasonably refused to examine an alternative that includes all the summer peak load reductions that Optimal found could be achieved by a highly aggressive, but achievable DSM initiative.  Ex. PLC-4 (IR CLF-2-VELCO-5(b).  Optimal’s estimate of achievable DSM implemented in all four zones yields much higher peak-load reductions than included in ARC 5.

VELCO and La Capra reject ARC 5 and the Optimal DSM plan based on “professional judgments” that these options are just not feasible.  Without any demonstration that these perceived impediments make non-transmission options impractical,  VELCO simply asserts that it is not feasible (a) “to achieve DG installations and DSM savings fast enough to defer any of the NRP elements”, (b) or to finance these measures.  Montalvo pf. at 11.   Neither of these assertions stands up to scrutiny; they are based on speculation, not on quantitative analysis.

As to the timing issue, La Capra’s Montalvo actually contradicts himself by recommending that, even with NRP approval, VELCO immediately should investigate installing combustion turbines on a temporary basis to provide additional reliability during the next few summer peaks.  Ex. VELCO MDM-2 at 89-90. Mr. Montalvo also acknowledges that “a drop-off in demand growth could allow the construction of the West Rutland-New Haven 345kV line to be delayed for a few years” although La Capra recommends against such a deferral because it believes that the line will eventually be needed anyway.  Id. at 6.  Finally, Mr. Montalvo states that, if load was to grow as expected by DPS or faster, “the VELCO operators could likely implement emergency procedures that would allow them to run the transmission system so as to serve load for a couple of years until additional transmission, generation or demand-side measures were implemented.  Id.  All these statements confirm that, through use of temporary generation, Vermont readily could buy enough time to allow for implementation of the full DSM program that Optimal says will reduce load sufficiently to achieve efficient reliability at less societal cost, and at risk levels commensurate with transmission fixes.

In fact, the broad consensus in this docket is that a DSM approach would work. All the resource experts – Mr. Plunkett, Mr. Mosenthal, Mr. Neme, Mr. Chernick, Mr. Parker and Mr. Montalvo – essentially agreed with the statement of Mr. Montalvo during his cross examination:  implementation of the aggressive DSM program outlined by Optimal “should not be difficult.”  2/12/04 tr. at 55 (emphasis added).

As to financing challenges, as discussed above, cost recovery simply is not a factor relevant to determining the least cost option under section 248(b)(2).  And VELCO refused to take any efforts to identify or evaluate numerous, feasible cost recovery options.  As Mr. Montalvo testified before state regulators in Connecticut, there are many viable options for establishing a supplemental revenue stream for cost recovery of a distributed resource approach to reliability, including general taxes, funding from investor-owned utilities, or a surcharge assessed via the ISO-NE Open Access Transmission Tariff schedule.  Ex. CLF R-2.

The 345 kV Line Component Can Be Delayed

DPS and VELCO allege that the 345 kV line must be constructed now. However, this contradicts the La Capra study that shows that this investment is not needed until the 1100 MW load level is reached.  See Finding 43 supra.  VELCO’s Planning Panel also stated that the 345 kV investment is needed at the 1,100 MW load level provided the Northern Loop Project, New Hampshire upgrades and the earlier, less expensive elements of the NRP are constructed.  Planning Panel pf. at 25.    Under the various forecasts presented in this proceeding, the 1100 MW load level is predicted to occur no sooner than 2007 and more likely several years later, even assuming Vermont does nothing further to increase investments in demand management.  That is, under these forecasts, Vermont does not need the 345 kV line now, even if the Board decides to strictly apply the NEPOOL reliability criteria.

This was verified by the DPS witnesses.  Mr. Smith testified that the 345 kV line element of the NRP could be deferred and still reliably serve load at reduced levels.  Mr. Smith stated unequivocally when asked:

Q:	 Are there elements of the NRP that could be deferred and still reliably serve load at some reduced levels?

A:	Yes.  Based on a review of the critical load level analysis performed by VELCO, there are potential deferrals: 1) elimination of the second 75 MVAR unit of the Granite STATCOM resulting in a reduced capability of 1140 MW; and 2) elimination of the 345 kV line from West Rutland to New Haven resulting in a reduced capability to 1100 MW.

Smith pf. at 13-14 (emphasis added).  Moreover, as discussed above, the evidence shows that investing in the ARC 5 DSM program alone would result in sufficient load reduction to keep Vermont’s summer load below the 1100 MW level indefinitely, if the program was ramped up now.  That is, the 345 kV line and second STATCOM can be deferred well beyond 2012 by the load reductions that Optimal identified as cost effective and achievable in the Metro and Northwest areas alone – provided there is the will to do so.

However, in rebuttal proceedings, VELCO argued, for the first time, that the 345 kV line must be built first and in 2005 to (1) protect the reliability of the bulk power system and (2) enable construction outages to be taken as other portions of the NRP are built. Neither of these rationales holds up to scrutiny.  Rather, VELCO’s arguments are aimed to foreclose the possibility that the Board would order the 345 kV line deferred until load growth warrants its construction and, in the meantime, require VELCO and its owners to get serious about implementing the DSM program, described by Optimal, and load management to determine if the 345 kV investment can be avoided altogether.

As to VELCO’s argument about immediate bulk reliability needs, Vermont has been living without this level of bulk system reliability for many years.  VELCO has not established that the number of hours in which the Northwest system is stressed has significantly changed in recent years.  7/26/05 tr., v.1 at 67-70.  Further, VELCO’s own Critical Load Study shows that the 345 kV line is not needed for bulk system reliability as defined by NEPOOL criteria until the 1100 MW level is reached, under reasonable assumptions about implementation of other upgrades in the region.  Notably, VELCO did not establish that these assumptions, concerning construction of the Northern Loop and NH upgrades, are no longer valid.

Regarding the construction sequencing issue, NEPOOL itself states that its standards do not need to be met during construction of critical facilities or loads exceeding predicted levels.  See PP3, ex. Planning-9.  That is, if the Board approves the 115 kV line, NEPOOL standards acknowledge that there may be reliability deficiencies and voltage support needs during its construction.

Moreover, VELCO has performed no least cost analysis regarding alternative means to address construction outage issues.  However, reasonable alternatives do exist. As La Capra itself stated, and as the Connecticut gap RFP situation verifies, “VELCO operators could likely implement emergency procedures that would allow them to run the transmission system so as to serve load for a couple of years until additional transmission, generation or demand-side measures were implemented.”  Ex. MDM-2 at 6.  Mr. Smith, a former employee of VELCO, further confirmed that the Company, in the past, has successfully used voltage shedding, construction during shoulder seasons, and temporary generation to address construction outage and timing issues during transmission projects, such as the Essex STATCOM project.  7/30/04 tr., p.m. at 102-104; ex. CLF-R1.  Here, however, VELCO unreasonably has refused to evaluate ways to address the construction outage issue through use of temporary generation, emergency load management programs, scheduling, or other measures – in a blatant attempt to pressure the Board to approve the entire NRP now.  See Ex. CLF-R3.

VELCO Performed No Least Cost Alternatives Analysis for 115 kV Line

VELCO’s approach to the 115 kV project was to wait until the transmission system falls close to the reliability levels recommended by NEPOOL and then tell the Board that it is too late to do least-cost planning. That is, VELCO never examined any non-transmission alternatives to the proposed 115 kV investment. This component was included in every alternative in the La Capra study.  However, because VELCO did not explore any non-transmission alternatives, the Board is unable to conclude that the 115 kV line is more cost effective than distributed resource options.

VELCO declares that the 115 kV line upgrade is unavoidable and must be approved because of current load levels.  However, there are still options available even for this near-term element of the NRP.   Vermont is not required to meet any specific level of reliability immediately.  As it has over the last years, VELCO can implement emergency measures and load management as needed to respond to the few hours of system stress.  Through these actions, VELCO has time to conduct and implement the least cost reliable solution.

VELCO did consider two transmission alternatives to the 115 kV line: re-conductoring the existing smaller lines and constructing a second 115 kV line along the current corridor from New Haven to Williston.  DPS witness Smith testified that the New Haven to Williston alternative has several advantages over the proposed NRP – use of an existing VELCO right of way, no need to widen the corridor, and a path that encounters less population density and avoids the growth centers of Charlotte and Shelburne.   Smith pf. at 19. There also are electrical advantages to this alternate route: local distribution faults will have less impact on the voltage of the 115 kV system. Id.

Despite these advantages, VELCO unreasonably rejects the use of the current New Haven to Williston corridor for two reasons.  First, VELCO states that the proposed 115 kV circuit will provide a needed fifth transmission path into constrained Northwest Vermont.  However, VELCO does not demonstrate or even argue that such redundancy is required to meet NEPOOL reliability criterion.

Second, and the primary driver, is VELCO’s position that the existing corridor alternative is “inconsistent with VELCO’s long range plan”.  CLF PLC-4 (IR DPS-1-VELCO-6). VELCO has made no secret that it wants a new 115 kV corridor from New Haven to Queen City in order to accommodate its future plans to construct a 345 kV line in the existing 115 kV corridor from New Haven to Williston in 2016 to serve further load growth to the 1,400 MW level.  Id.  To facilitate these future transmission expansion plans, VELCO wants to reserve the space in the New Haven to Williston corridor, rather than use it now for the 115 kV investment.

This rationale is another attempt by VELCO to turn least cost planning on its head. VELCO effectively rejects its obligation to evaluate and implement a least cost option for its current 115 kV line proposal because it already has decided to construct a future transmission upgrade to meet load growth that it has no intention of reducing or addressing by a least cost approach.  VELCO effectively asserts the need to build a fifth transmission path into Northwest Vermont now so that it can build a bigger transmission line with less construction costs later. VELCO treats expansion of the 345 kV line to the Burlington area in 2016 as unavoidable. This is another glaring example of VELCO’s failure to comply with the least cost planning requirements of Vermont law.

The Board must deny VELCO’s request for the 115 kV line and direct VELCO to examine non-transmission alternatives.   Alternatively, if the Board concludes that a 115 kV investment is necessary immediately at current load levels, the Board should find that the existing New Haven to Williston corridor represents the least cost transmission option. This corridor already exists and involves fewer social and landscape impacts.  Local, load-related transmission and distribution problems along the 46 kV and 34.5 kV circuits can be readily addressed by re-conductoring the GMP 3322 line and completion of the digital injection project.  Ex. CLF PLC-4 (IR DPS-1-VELCO-6).

- The Economic Benefits to the State from the NRP Are Too Speculative and the Economic Benefits of Aggressive Energy Efficiency Too Substantial to Justify the NRP Investment

- The NRP will provide improved power quality and reliability to the system.  However, VELCO did not attempt to quantify in economic terms what the benefits of meeting the NEPOOL reliability criteria are, or how these benefits would be affected by only meeting the N-1 criterion or in delaying compliance with applicable reliability standards for several years until additional demand-side measures can be implemented.  8/5/04 tr. at 25, 26; 7/26/04 tr., v.1, at 103-104.

- There is no evidence in the record that quantifies the cost to Vermont ratepayers of the outages that the NRP is designed to avoid.  Id.

- VELCO failed to provide estimates of the outage costs and out-of-economic generation costs that would be incurred without the NRP.  3/5/04 tr. at 61-62.

- As DPS Lesser confirmed, there is no evidence provided of the cost to Vermont or the region of the reliability problems that the NRP is designed to address.  3/5/04 tr. 61-62.

- As a PTF, the costs of the NRP, under the NEPOOL tariff, likely will be borne pro rata by the load share of NEPOOL constituents. Vermont’s load share will be 4.09% of this amount.  Dunn pf. at 16.

- In accepting PTF cost recovery for the NRP, however, it will be more likely that Vermont will be obligated to bear its pro rata share of future transmission expansions in the NEPOOL region, estimated at over $2 billion in the 2002 RTEP.  Chernick pf. at 43-44.

- It is not possible to estimate the total cost of the NRP because its costs continue to escalate because of the need to mitigate the environmental, aesthetic, and social costs of the project as currently proposed.

- VELCO failed to determine whether a cost-effective non-transmission or hybrid transmission/distributed resource alternative would qualify for regional cost recovery.  Finding 91 supra.

- The DSM scenario developed by Optimal would result in substantial economic benefits to Vermonters.  The cumulative customer savings through 2012 is estimated at $684 million ($503 million NPV), representing dollars that otherwise would have been spent on monthly electric bills.  Hoffer pf. at 3.

- The DSM measures also would have a significant multiplier effect within the Vermont economy.  VELCO did not assess these economic benefits.  However, a rough estimate prepared by an independent consultant estimated that the resulting economic activity would produce approximately 462 jobs per year with average earnings of over $10 million per year.  Annual labor costs for the DSM expenditures would result in new investments in the relevant sectors of about $29 million per year.  Hoffer pf. at 4.

- According to Optimal Energy, the net economic benefit from pursuing all peak demand potential would be $589 million.  Plunkett pf. at 5.

Discussion

30 V.S.A. §248(b)(4) states that the Board must find that a proposed investment “will result in an economic benefit to the state and its residents.”  Id.  Primarily this provision requires that the NRP be a better economic deal for Vermont than alternatives.  As the DPS states in its testimony, “this criterion requires an evaluation of the likely benefits and costs to the state and its residents of the NRP and any proposed alternatives.”  Lesser pf. at 10.

Read together with section (b)(2), this provision requires that the NRP present a net economic benefit over the statutory alternatives of conservation, energy efficiency, and distributed resources.  As the New York PSC stated in its New York State Electric & Gas decision, 1997 PUC Lexis 319, “obviously the Commission must balance the benefits [of compliance with the single-contingency planning criterion] with the environmental and cost impacts involved.”

To make an affirmative finding, the Board must conclude that all the economic benefits and detriments of the NRP investment have been assessed in a head-to-head comparison with the alternatives to show the superiority of the NRP proposal.  That is, the economic analysis must show the NRP offers a better deal to Vermont and its citizens over the life of the proposal. This finding is not supported by the record.

In fact, VELCO failed to provide necessary information on the full costs or benefits of compliance with the NEPOOL reliability criteria.  Most notably, there is nothing in the record to show what the outage costs will be if Vermont does not meet the NEPOOL reliability criteria today, next year, or indefinitely. Therefore, it is not possible for the Board to evaluate whether the costs of probable outages justify the expenditure and environmental impacts that VELCO’s transmission-only approach entails.  VELCO did not quantify the cost/benefits of meeting a less extreme reliability standard, such as the national standard recommended by NERC. These significant evidentiary gaps were not filled by the Department as it also failed to perform a cost-benefit analysis of the NRP. 3/5/04 tr. at 61 (Lesser).

However, the record is very clear as to the economic and societal benefits of a DSM approach to reliability.  VELCO’s own consultants confirm that an aggressive DSM program would get the reliability job done with a net societal benefit of nearly $600 million.  According to Optimal, the net cost of demand-side transmission capacity available from targeted energy efficiency is “negative”.  As Optimal emphasizes, “this somewhat startling result can occur when the non-transmission benefits of a resource exceed its costs.”  Plunkett pf. at 5.  Stated plainly, the conclusion is that the DSM alternative has massive societal benefits for Vermont that justify doing it even without counting the benefits of avoiding the NRP. In effect, the reliability solution would be provided “for free” as an additional benefit to the DSM program.

- VELCO Failed to Assess the Full Potential of Demand Response to Address Strict Reliability

- NERC recognizes the value of, and strongly encourages the use of, Demand-Side Management as a tool to provide for operating reserve, system control and load following in addition to addressing capacity emergencies. NERC, Demand-Side Management: The System Operator’s Perspective (1993), ex. CLF-R-4. “Direct DSM” is active load management under operator control, such as appliance control, interruptible customer loads and limited voltage reduction. Id.  Direct DSM can provide customers with lower energy costs by allowing the utility to control when electricity is used. Id.

- VELCO did not assess the full potential effect of direct DSM, as described by NERC, as an active load management tool to address emergency reliability problems in NW Vermont.  See, e.g., Mallory reb. at 8, 12 (Mallory states that “… Demand Response resources have limitations which make them not the functional equivalent of transmission or fast start generation” and “should not be relied upon to meet the long term needs of a load pocket in the same fashion as additional transmission or generation.”).

- VELCO unreasonably rejected the use of direct DSM, alleging that the ISO will not treat direct DSM as a resource to meet the regional electric load.  Mallory reb. at 3.  However, VELCO’s position is not factually correct.  ISO-NE currently is using direct DSM to meet regional reliability in SWCT in its 2004 SWCT GAP RFP (5.3 MW of DSM).  Ex. VELCO Mallory Reb-5; SHP-2.

- VELCO failed to consider or pursue direct DSM as recommended by NERC to provide operating reserve, system control and load following.  See Mallory reb., see also 7/27/04 tr., v.1 at 57.

- During the rebuttal phase, VELCO had La Capra Associates evaluate an alternative, ARC 6, which includes a small amount of Demand Response.  ARC 6 includes three 50 MW CTs, 12 MW of demand response load reductions, and incremental DSM amounting to 25% of maximum achievable DSM. The amount of demand response included in ARC 6 equals 2% of the Northwest Vermont peak demand, and is twice the current ISO-NE program enrollment in Vermont. ARC 6 exhibited total societal costs adjusted for PTF treatment that were between 6% and 12% greater than the NRP for each stress scenario. Montalvo reb. at 17.

- However, this low estimate of Demand Response does not represent what is achievable in Vermont if there was an active commitment to demand response resources.  Actual experience in other regions, such as New York, has demonstrated that a relatively small amount of price-responsive load can enhance system reliability and substantially reduce market-clearing prices during tight market conditions, producing significant benefits to consumers. See NEDRI Final Report, p.12, SHP-3.

- VELCO did not evaluate the system reliability benefits of implementing some or all of the Vermont-applicable recommendations from the NEDRI report to capture customer-based resources. See 7/27/04 tr., v.1 at 57.

- La Capra acknowledged that it only considered using existing demand response programs that ISO New England has developed, and did not consider the potential for a Vermont-specific demand response program.  7/27/04 tr., v.1 at 57.

- La Capra admitted that ARC 6 is not intended to represent the maximum achievable demand response that could be achieved in Vermont as part of an alternative to the NRP.  Id. at 58.

- VELCO and La Capra did not evaluate the use of pricing or metering options to encourage peak load shaving in any alternative.  Ex. PLC-4 (IR CLF1-VELCO-37).

Discussion

VELCO failed to evaluate the full potential for load management and demand response to defer elements of the NRP.  Load management is particularly well suited to address reliability problems associated with relatively short periods in which high loads coincide with capacity deficiencies. In its direct case, VELCO did not examine demand response at all.  In rebuttal testimony, La Capra evaluated a new ARC 6 that included a modest 12 MW of demand response load reductions (combined with 25% of the maximum achievable DSM and three 50 MW CTs) and found that ARC 6 was more expensive than the NRP.  However, VELCO candidly admits that this analysis did not even attempt to assess the maximum achievable potential from demand response measures.

The La Capra and VELCO evaluation of demand-side management as a resource to meet the N-1 and N-2 criteria is inadequate, ignoring the full potential of the demand response resource to respond to emergency reliability problems. According to NERC,

…demand-side management now has the prospect of becoming a more widely used resource in the routine operation of an electric power system. Within certain limits, the system operator can use DSM as though it were a generation source for both real and reactive power.

Resourceful system operators … are designing direct DSM options for selected customers to cover a wide range of operating situations. Direct DSM can provide utilities a new way to provide for operating reserve, system control, and load following.

Demand-Side Management: The System Operator’s Perspective, NERC (December, 1993), Ex. CLF R-4.

VELCO, however, has demonstrated that it is not a resourceful system operator.  It has rejected the use of direct DSM as an active load management tool, insisting that the ISO-NE will not credit such a tool for meeting emergency reliability.  This position is factually incorrect.  During the pendency of this Docket, ISO-NE has actively solicited and successfully contracted for customer load reductions through firm load curtailments in SWCT, capable of 10-minute or 30-minute dispatch response, and peak load-reducing conservation and management projects in SWCT. See Ex. CLF-Cross SR-2.

VELCO’s failure to fairly and objectively evaluate the potential of a Vermont-specific DR program to defer the need for elements of the NRP is patent.  For example, VELCO never surveyed or solicited large customers to determine if a localized interruptible program would get enough response.  VELCO never assessed what incentives would be enough to induce sufficient curtailment. VELCO never evaluated what additional targeted DSM measures its customers could implement, such as load shedding programmed within an energy management system, alternative chiller control strategies, etc.  VELCO never considered implementing any of the recommendations from the NEDRI study.  Again, VELCO has failed to satisfy the statutory burden under section 248(b)(2).

- VELCO’s Rejection of Transmission Congestion Pricing

- Today, Vermont is considered a single load zone and all load serving entities in Vermont are subject to a common energy clearing price for power, socializing congestion within the entire state.  Montalvo/Mallory pf. at 8.

- This single, Vermont-wide Locational Marginal Price hides from customers in NW Vermont the true costs of the congestion in that part of the state, and the value of congestion relief.  Blohm sur. at 10, 13, 18, 19, 27.

- A single import-constrained area in Vermont fails to produce sufficient incentives to locate generation resources in Northwest Vermont, the location in Vermont where it is most needed.   Id.

- VELCO never examined the use of a separate locational installed capacity market and a separate energy load zone for Northwest Vermont as an alternative to constructing all elements of the NRP transmission to address resource adequacy.  Id.

- VELCO failed to request that ISO-NE classify Northwest Vermont as a Designated Congestion Area, distinct from the remainder of Vermont.  Id.

- VELCO did not assess the merits of implementing a separate energy load zone for Northwest Vermont to improve price signals in the constrained portion of the state.  The use of a single state zone means that customers outside of Northwest Vermont are subsidizing those within Chittenden County.  Id.

- VELCO never examined the use of consumer pricing to reduce congestion in NW Vermont and improve reliability.  Chernick pf. at 35; Ex. PLC-3 (IR CLF1-VELCO-37; CLF2-VELCO 26).

Discussion

VELCO states that Northwest Vermont is a load pocket, and because of transmission constraints, there are limitations on the amount of power that can be imported into the region. As a result, at times, resources located within Northwest Vermont must be used to meet demand.  However, VELCO did not evaluate the use of price incentives that could help to remedy the problem by signaling investors that more capacity is needed in Northwest Vermont.

Congestion pricing can advance the most reliable and lowest cost solutions to congestion problems.  As Richard Cowart, writing for the New England Demand Response Initiative, states:

The application of locational pricing is an important step in the development of competitive electricity markets. When congestion costs are assigned to responsible load, a more accurate price signal is received in the load pocket. Thus, cost-effective means to reduce congestion will have the opportunity to compete to reduce the congestion and improve reliability. Generation, transmission, and load management options will all have the inventive and the opportunity to offer cheaper solutions to customers and load-serving entities within the load pocket. Because locational pricing sets an appropriate “price-to-beat benchmark, replacing a system in which congestion costs are not revealed to customers, efficiency and load management investments can compete on a fair basis with transmission and generation option to provide reliability services in the load center.

NEDRI, Cowart, How Much Transmission Do We Need? How Do We Know? And Who Should Pay? Thinking Twice About Transmission and its Alternatives (May, 2002) (www.raponline.org).

Today, FERC is actively encouraging the use of market-type mechanisms, including implementation of location requirements in the ICAP and resource adequacy market, and separate Designated Congestion Area pricing, to address reliability and capacity deficiencies.  Devon Power LCC, et al., 107 FERC P61, 240 (June, 2004 Order).  FERC believes that locational installed capacity (LICAP) is a market design feature that can serve as a solution to reliability and provide an accurate signal where capacity is needed.  Id.  The purpose of a LICAP market is to ensure that there is adequate electricity generation throughout New England.

VELCO, however, never examined the use of a separate LICAP and a separate energy load zone for Northwest Vermont as an alternative to constructing all elements of the NRP transmission for resource adequacy.  VELCO’s failure is unreasonable because these measures are being employed successfully elsewhere in New England to address reliability problems. Most notably, such market design solutions are being ordered by FERC and pursued in SWCT.

Recently, ISO-NE proposed to account for regional transmission constraints by imposing separate ICAP requirements in each of four regions: Maine, Connecticut, NEMA/Boston, and the remainder of New England (including Vermont).   In its June, 2004 Order, FERC determined that the regions proposed by the ISO-NE do not adequately reflect where infrastructure investment is most needed.  Specifically, FERC ordered the ISO to revise its proposal to create a separate ICAP region in Southwest Connecticut, the geographic area in New England that is most heavily constrained, and to address the creation of a separate energy load zone there.  Id. at ¶51.  The Commission stated that use of the entire State of Connecticut as an energy load zone and LICAP, as proposed by the ISO, could diminish price signals to investors, would not adequately recognize the value of resources within SWCT, and does not provide adequate compensation for generation resources to remain there.  The Commission also stated that a state-wide energy load zone and LICAP may unfairly burden state customers not affected by the limitations and result in customers in other parts of Connecticut subsidizing SWCT customers. Id. at 43, 45.

FERC’s assessment of the SWCT problem is directly applicable to the Northwest Vermont situation. The Board should require VELCO to pursue the creation of a separate load zone in northwest Vermont for pricing energy and to establish a separate northwest Vermont ICAP region.  VELCO’s failure to examine this alternative is another failure to meet its statutory burden of proof. These market design steps could help to address Vermont’s resource adequacy problems by increasing demand and load management responses, and providing better incentives to direct new generation entry to the most critical sites. These measures also would set fair price signals to avoid the situation in which all Vermont customers are subsidizing Chittenden County’s supply deficiencies.

Conclusion

For the reasons stated above, the Board should deny the petitions for the Northwest Reliability Project in its entirety, and find that the transmission project will not promote the general good of the state as required by 30 V.S.A. § 248. In the alternative, the Board should reject the 115 kV line as unsupported by consideration of any non-transmission alternatives, and reject the 345 kV line and as less cost effective than achievable demand side management.  For similar reasons, the Board should reject the Second Statcom element of the NRP.

The Board also should direct VELCO and its owners to pursue and implement distributed resources and more modest transmission options.  The Board should order VELCO and the DPS to immediately solicit proposals for distributed resources in Northwest Vermont and to pursue cost recovery at NEPOOL and through local tariffs. And the Board should order VELCO to integrate least cost planning in its future transmission planning and coordinate with the distributed utility planning efforts pending in Vermont.  Finally, the Board should require VELCO and its owners to periodically report and demonstrate their coordination and progress in identifying and acquiring distributed resources.

Dated at Montpelier, Vermont this 24th day of November, 2004.

Conservation Law Foundation

_______________________

Mark Sinclair

Senior Attorney

15 E. State St.

Montpelier, VT 05602

802-223-5992

VELCO argued in a March 26, 2004 memorandum that “[i]f nothing is done, Vermont is left exposed to power outages and the human suffering and real dollars associated with outages, as well as millions of dollars in congestion costs.  See Dunn pf. at 3.”  VELCO Response to CLF’s Memorandum, March 26, 2003. Notably, VELCO’s “need” arguments are based on general statements and hyperbole, rather than quantification of the real costs of reliability deficiencies.

When Chair Dworkin asked Mr. Montalvo for a citation to where NEPOOL design standards say that NW Vermont must meet the requirement of once only in ten years, Mr. Montalvo answered, “I am not aware of any particular NEPOOL document that I can direct you to.”  7/27/04 tr., v.2 at 56.

In this Docket, the Department again reiterated that Vermont law, specifically section 248(b)(2)’s use of the phrase, “including, but not limited to”,  requires testing the cost effectiveness of the NRP against non-transmission measures, such as energy efficiency programs.  Lesser pf. at 10.

The method that La Capra uses to estimate a deficiency of 64 MW in 2002 would have estimated a deficiency in Northwest Vermont since 1998, even with the upgrades that have occurred since then.  Chernick pf. at 10.

This finding is emphasized by Chairman Dworkin in the following exchange with Mr. Montalvo:

Chairman:	 Let me just see if I understand. If somebody in Rhode Island pays an electric bill which includes paying a dollar to cover the cost of transmission in Vermont, is that part of the societal cost that you considered. Yes or no?

A. 	No.

Q. 	Why isn’t it? Isn’t it a cost borne by society who is part of our society?

A.	Yes, but based on that reasoning then we should include in the societal cost here all of the transmission upgrades being done in the balance of New England that also have an impact on the ratepayers of Vermont.

Q.	If there is a tradeoff in which in order to get the money that covers the Vermont investment we have to pay the money that covers the Boston investment, shouldn’t we consider those costs? Isn’t that part of the transaction, part of the balance?

A.	I suppose it is, yes, and there is a certain quid pro quo in the PTF logic.

2/12/04 tr., v.2 at 96-97.

In fact, the total societal costs of the NRP should include all of Vermont’s quid pro quo costs for its share of the proposed and future PTF investments in the region.  If these costs were included, the NRP, funded by PTF, has substantially higher societal costs than ARC 5 and the Optimal DSM program.

The examination of Mr. Montalvo by the Chairman on the failure of VELCO to issue an RFP to solicit non-transmission resources underscores VELCO’s failure to consider and investigate the least cost option:

Chairman:	 So if we use the Vermont Yankee [auction] example, the best way to protect ratepayers, retail ratepayers eventually pay the wholesale rates that are paid to VELCO, would be to test the market using an RFP, wouldn’t it?

A. 	Well if the purpose of the RPF is simply to test the market, that is to solicit interest in the construction of something other than transmission, it would be – it would provide information, but beyond providing information I’m not sure what purpose it would serve. … And I’m not certain that an RFP process would result in a different outcome.

Q. 	None of us could be certain until we reach the process, correct?

A.  	Of course.

Q.  And do you know how the monetary value of the Vermont Yankee sale to Entergy compared to the monetary value of the sale to Amergen that Mr. La Capra testified in support of?

A.  I don’t know the exact dollar difference, but I know the ultimate deal struck was a significant improvement over the original deal.

2/12/04 tr., v.2 at 91-93.

Even VELCO’s Dunn is forced to acknowledge in his direct testimony, in an understated way, that ARC 5 has lower costs than the NRP:  “from a societal cost perspective, the NRP is … slightly more expensive than ARC 5 … due primarily to the value of the avoided generation and avoided distribution and sub-transmission upgrades.”  Dunn pf. at 19.  However, a $66 million dollar difference in total societal costs is hardly slight.

Q. 	So you didn’t model an ARC that included 100 percent of Optimal’s DSM, the maximum achievable load response and whatever then remains for distributed generation to deal with our reliabililty  problems?

A.(Montalvo):  No. …

7/27/04 tr., v.1 at 58.

Optimal’s Mr. Plunkett confirms that La Capra’s alternatives “analysis did not include all potential efficiency technologies that could be deployed in the inner and metro zones”, “did not include DSM resource options, including demand-response, load management, etc.,” and “does not include the economically achievable savings from efficiency in areas adjacent to the inner/metro load zones.”  Id. at PLC-4 (IR CLF-1-VELCO-61).

FERC has adopted an LICAP approach rather than a deliverability requirement – a requirement that would mandate construction of sufficient transmission throughout the entire region to ensure that all resources are deliverable to load throughout the region. The ISO-NE also has stated to FERC that it does not believe such a deliverability requirement is practical or cost effective.  Id. at ¶¶ 60, 65, 67.